COUNTY OF MILWAUKEE

INTEROFFICE COMMUNICATION

Date:		August 22, 2011

To:		Supervisor Lee Holloway, Chairman, County Board of Supervisors

From:		Laurie Panella, Interim Chief Information Officer, IMSD

### Subject:	Request for Authorization to execute a Professional Services Contract Amendment with the Joxel Group, LLC

# REQUEST

The Department of Administrative Services – Information Management Services Division (IMSD) requests approval to amend the existing professional services agreement with the Joxel Group, LLC (TJG) for the Electronic Medical Records (EMR) replacement project.

The effect of the requested amendment is to fund an extension to the current professional services contract to cover 2011 project management, business analyst and interface analyst costs associated with “Phase 3 – Implementation” of the EMR project.

# Background

Capital project WO444 - Electronic Medical Records System (EMR) was  adopted in the 2010 Capital Improvement Budget to replace the  EMR system for the Office of the Sheriff (MCSO) and to implement a new EMR system for the Behavioral Health Division (BHD).  IMSD was appointed project lead on this initiative.

The EMR project is broken down into four phases:

Phase 1 – Planning and Design

Phase 2 – Request for Proposal (RFP) Process and Vendor Selection

Phase 3 – Implementation

Phase 4 – Closeout and Audit

The Joxel Group (TJG), a certified DBE vendor, was competitively awarded a professional services contract in August of 2010 to provide both program and project management services for the EMR initiative.  In addition, the County Board of Supervisors previously approved File No. 10-325 and File 10-325(a)(a), which provided authority pursuant to Milwaukee County Code of General Ordinances (MCGO) Chapter 56.30 (4)(b)(3)(a) for professional service contracts and extensions exceeding $50,000.

TJG has completed Phase 1 and Phase 2 of the EMR project and has facilitated a decision making process  along with  IMSD, BHD and the Department of Administrative Services  to select Netsmart Technologies, Inc. (Netsmart) as the preferred EMR system provider to BHD.  Through a separate action item before the County Board IMSD will request authority of the County Board of Supervisors and the County Executive to enter into an agreement with Netsmart for BHD EMR Services.  Upon approval of the County Board and the County Executive to execute a contract with Netsmart, implementation of the EMR solution will begin.

IMSD is requesting the authority to continue the contract with TJG for Phase 3 - Implementation.  TJG will provide three (3) implementation resources in 2011 and four (4) resources in 2012.  Through this action item IMSD is requesting the authority to amend the existing TJG professional services agreement in the amount of $147,500 for 2011 implementation services. Because the 2011 appropriation for EMR was originally funded in Capital Project W0444 with proceeds from the UWM land sale and these funds are no longer available for this project, IMSD and BHD are recommending that costs of TJG be absorbed by BHD.

IMSD will return to the County Board and the County Executive for approval of the costs to fund 2012 implementation services before proceeding with final implementation of this project.

# RECOMMENDATION

The Interim Chief Information Officer of the Department of Administrative Services – Information Management Services Division (IMSD) respectfully requests approval to amend the professional services contract with the Joxel Group, LLC (TJG) for implementation services of an Electronic Medical Records (EMR) solution for BHD.

The effect of the requested amendment would be to extend the current professional services contract to cover 2011 project management, business analyst and interface analyst costs for “Phase 3 – Implementation” of the EMR project.  The proposed amendment will increase the contract by $147,500 bringing the total value from $354,140 to $501,640.

A resolution and fiscal note are attached for your review and referral to the appropriate committee of the County Board of Supervisors.

Sincerely,

Laurie Panella, IMSD

Interim Chief Information Officer

cc:	Chris Abele, County Executive

George Aldrich, Chief of Staff, County Executive’s Office

E. Marie Broussard, Deputy Chief of Staff, County Executive’s Office

Supervisor Johnny Thomas, Chair, Finance and Audit Committee

Lynne Debruin, Vice Chair, Finance and Audit Committee

Patrick Farley, Director, DAS

Pamela Bryant, Interim Fiscal and Budget Manager, DAS

Geri Lyday, Director, DHHS

Paula Lucey, Administrator BHD

Jeanne Dorf, Fiscal Associate Administrator, DHHS

Steve Cady, Fiscal and Budget Analyst, County Board

Justin Rodriguez, Capital Finance Manager, DAS

Steven Pietroske, Fiscal and Management Analyst, DAS

Carol Mueller, Committee Clerk, Finance and Audit Committee

Marlinda Sisk, Fiscal and Budget Manager, IMSD

Sushil Pillai, The Joxel Group, LLC