File No. 16-502

(Journal, )

(ITEM *) Request for authorization to execute an amendment to the professional service agreement with Excipio Consulting in order to continue Excipio’s work effort associated with capital project WO619 – Disaster Recovery by recommending adoption of the following:

# A RESOLUTION

WHEREAS, information technology systems and applications have become increasingly critical to the operation of Milwaukee County, and the importance of ensuring the continued operation of those systems and their rapid recovery has increased; and

WHEREAS, the County Board of Supervisors and County Executive approved the multi-phase capital improvement project WO619 – Disaster Recovery Site with the intended outcome of hardening County data center operations and implementing a disaster recovery plan; and

WHEREAS, in July of 2015, the County Board of Supervisors and the County Executive approved the execution of an agreement with Excipio Consulting to assist DAS-IMSD with the implementation of this project; and

WHEREAS, Excipio, in partnership with DAS-IMSD, has produced assessments of current-state County data centers and provided strategies for and future-state data centers and sourcing for data center services and disaster recovery, assisted in the release of an RFP for the provision of disaster recovery/data center managed services, overseen transition discovery services, mitigation planning, and execution for the migration of County data centers and identification of system risks and dependencies, and developed a detailed transition plan and schedule; and

WHEREAS, the discovery process identified and documented risks to County IT environments and opportunities for technological improvements which require the County to continue transition, transformation, and process optimization activities past the original project completion date of December 31, 2016 and extend activities into March of 2017 to be fully effective, best leverage opportunities, and appropriately mitigate known risks; and

WHEREAS, DAS-IMSD has requested expansion of the original statement of work to leverage Excipio’s business and technical expertise in the development of a Technology Service Catalog and Cross-charge Transparency plan designed to increase clarity of DAS-IMSD cross charges, in furtherance of DAS-IMSD’s goals of supporting client Departments by providing them with a fuller understanding of the cost of ownership of their application set(s) as well as allowing them greater control over the IT cross charges made to their budgets; and

WHEREAS, DAS-IMSD seeks to enable its client Departments to become knowledgeable and cost-conscious technology buyers through greater transparency in IT spending; and

WHEREAS, leveraging Excipio’s extensive experience in IT business transformation will enable DAS-IMSD to produce a comprehensive Service Catalog and cross-charge methodology to reduce cost and increase value in the provision of IT services, in alignment with its organizational goals; and

WHEREAS, this Amendment to the original contract with Excipio Consulting will be for a total of $156,450.00 and will increase the total contract value to $451,450.00 in order to continue Excipio’s work effort associated with capital project WO619 – Disaster Recovery;

BE IT RESOLVED, that the Chief Information Officer of the Department of Administrative Services – Information Management Services Division is hereby authorized to execute an amendment to the professional services agreement with Excipio Consulting of $156,450.00 for a total contract value of $451,450.00 for the continued provision of consulting services associated with capital project WO619 – Disaster Recovery.