(Item  ) From the Director, Department of Transportation and the Transportation Engineering Manager of the Milwaukee County Department of Transportation – Highway Division Transportation Services Section requesting authorization to Amend a Professional Services Contract to increase it by $118,366.09 for a total contract amount not to exceed $449,189.69 by recommending adoption of the following:

# A RESOLUTION

WHEREAS, per Wisconsin Statute 59.52(31) approval of the County Board is required to amend a professional services contract when amendment will result in an aggregate contract value to a vendor of greater than $300,000; and,

WHEREAS, in 2013, the design of the S. North Cape Rd. (CTH J) roadway improvement project from Hi-View Dr. to S. Carroll Circle was approved in the Milwaukee County Capital budget and the Milwaukee County Department of Transportation-Highway Division (MCDOT-Highway) began the design and through the Request for Proposal selection process, MCDOT-Highway executed a design services contract with a certified DBE consultant firm, Himalayan Consultants, LLC for a combination of two (2) design projects one of which is the S. North Cape Rd. (CTH J) and the other S. 68th St. (CTH A) from W. Ryan Rd. to the House of Corrections; and,

WHEREAS,  as of January 2014, the current project professional services contract amounts for the S. North Cape Rd. and S. 68th St. projects are $229,388.61 and $101,434.99 respectively with a combined contract amount not to exceed for both projects of $330,823.60; and,

WHEREAS, since the inception of the design of the S. North Cape Rd. roadway improvement project, certified DBE firm, Himalayan Consultants, LLC, has made substantial progress in achieving multiple milestones that are necessary for an overall successful completion of the project; and,

WHEREAS, to expedite the completion of construction of the project in 2015, the project was broken into two (2) separate stages with separate bid lets with stage 1 from Scherrei Dr. to W. Forest Home Ave. where the construction in slated to occur in the spring of 2015 and stage 2 is from Hi-View Dr. to Scherrei Dr. where the construction is slated to occur in the summer of 2015, following the completion of Stage 1; and,

WHEREAS, there are a number of additional final design tasks required to be completed prior to moving forward with successfully constructing stage 2 of S. North Cape Rd. project and these additional tasks are drainage, intersection re-alignment, roadway extension of limits, left turn lane inclusion, grading plans, utility coordination, culvert repair, survey, permitting, design study reports, plans, specifications and estimates; and,

WHEREAS, the additional design tasks are included in two (2) separate Amendments (2 & 3) for a total increase in the S. North Cape Rd. contract amount of $118,366.09 with a contract amount not to exceed $347,754.70 for a total combined contract amount not to exceed for both projects of $449,189.69; and,

WHEREAS, the amendment to increase the professional services contract with Himalayan Consultants LLC is necessary to allow the continued progression of the capital improvement projects; now therefore,

BE IT RESOLVED, the Director of the Milwaukee County Department of Transportation is authorized to amend a professional services contract with Himalayan Consultants, LLC increasing the contract by $118,366.09 for a total contract amount not to exceed $449,189.69 and to also make payment for all prior services provided under the contract.