Date:		November 21, 2011

To:		Gerry Broderick, Chair, Parks, Energy and Environment Committee

From:		Sue Black, Director, Department of Parks, Recreation and Culture

### Subject:	Estabrook Dam Repair and Condition Report – INFORMATIONAL

# ISSUE

# Update on the progress of the plans for the Estabrook Dam repairs.

# Background

As of November 21, 2011 the Department of Parks, Recreation and Culture (DPRC), the Department of Transportation and Public Works – Architecture and Engineering Division, and the County’s consultant AECOM, have completed one hundred percent (100%) of the plans and specifications for the construction of the proposed dam repairs.  The plans and specifications will be submitted to the Wisconsin Department of Natural Resources (WDNR) for final review and approval.

DPRC has also applied for Municipal Dam Repair Grants through the WDNR, and forwarded a draft application to the WDNR for the EPA-Legacy Grant Phase Two funding to be used for the removal and disposal of sediment.  DPRC staff is also working with WDNR and EPA staff to identify other funding sources for sediment removal and disposal, and updating the Emergency Action Plan and Operational and Maintenance Plan for the future dam operations.

# Recommendation

No action requested.  Informational item unless further action required.

Prepared by: David P.  Burch, RLA, Chief of Planning and Development

Recommended by:				Approved by:

| James Keegan, Chief of Administration and External Affairs |  | Sue Black, Parks Director |
| --- | --- | --- |

Cc:	County Executive Chris Abele

George Aldrich, Chief of Staff, County Executive’s Office

Terrence Cooley, Chief of Staff, County Board

Supv. Jason Haas, Vice-Chair, Parks, Energy & Environment Committee

Sarah Jankowski, Fiscal Mgt. Analyst, Admin & Fiscal Affairs/DAS

Linda Durham, Parks, Energy & Environment Committee Clerk

Glenn Bultman, Research Analyst, County Board