File No. 20-286

From the Executive Steering Committee on Enterprise Platform Modernization Project, requesting authorization to enter into an Agreement with Ceridian Corporation for the Upgrade of HPW to Dayforce for Human Resource Management, Payroll Processing, Learning Management and Recruiting Services; to enter into a Three-Year Agreement with Ceridian Corporation for Dayforce Subscription and Maintenance Services; to continue using Ceridian Corporation’s services on a month-to-month basis through December 31, 2020; to transfer funds from Capital Project WO546 – Enterprise Platform Modernization Phase 2; and to authorize and fund other necessary expenditures including with Morneau Shepell Limited and Cornerstone OnDemand, Inc., relating to the delay of the ERP Platform Go Live, by recommending adoption of the following:

A REVISED RESOLUTION

WHEREAS, Milwaukee County (the “County”) is currently implementing a new enterprise resource planning platform (ERP) provided by Infor Public Sector, Inc., that will centralize under one platform many of the standalone products the County currently uses including Marketplace Central provided by Jaggaer (formerly known as SciQuest, Inc.) (purchasing), CGI Advantage (finance, accounts payable), Budget Reporting and Analysis Support System or BRASS (budget), Morneau Shepell Limited (benefits administration), Cornerstone OnDemand, Inc., (recruiting/learning management system) and Ceridian Corporation (payroll/time and attendance/human resources); and

WHEREAS, the finance portion of the ERP project was originally set to go live in September of 2019, but has since been delayed to October of 2020; and

WHEREAS, the human resource portion of the project is set to go live shortly after implementation of the finance portion and thus has been delayed to December of 2020; and

WHEREAS, the County’s current human resource and payroll platform provider, Ceridian Corporation, has told the County it will no longer support the County’s current platform, HPW (Human Resources and Payroll Web), after 2020; and

WHEREAS, the County has an interest in consolidating its learning management and recruiting platform under the same human resource and payroll platform; and

WHEREAS, should the ERP project be delayed any further, the County would not have the ability to pay its employees; and

WHEREAS, it is of the utmost importance that the County pay its employees on time; and

WHEREAS, the Executive Steering Committee on Enterprise Platform Modernization Project (ESC) has determined that the risk of not having a payroll system in place as of January 1, 2021, is too great; and

WHEREAS, given current time constraints, it is not possible to conduct a request for proposals for human resource, payroll, learning management and recruitment services and have a new vendor fully operational by January 1, 2021; and

WHEREAS, Ceridian Corporation will require the remainder of 2020 to upgrade its current software and hardware products to the new Dayforce product and will require a three-year subscription thereafter and is currently the best option available to the County given the current time constraints and is therefore recommended as a sole-sourced contract; and

WHEREAS, the ESC also recommends moving the recruiting and learning management platform currently provided by Cornerstone OnDemand, Inc., to the Ceridian platform as part of the three-year contract, anticipating that Ceridian will provide recruiting and learning management starting January 1, 2021, at the earliest, or once the system is able to accommodate the platform; and

WHEREAS, in addition to funding the Ceridian upgrade, other platforms require additional budget appropriations to maintain services throughout the full year since most were only partially funded due to an expected ERP go live date in 2020; and

WHEREAS, those platforms requiring additional appropriations include the mainframe operation of CGI Advantage (financial system), the current Ceridian product, HPW (Human Resources and Payroll Web), Morneau Shepell Limited (benefits administration), and Cornerstone OnDemand, Inc. (learning management/recruiting); and

WHEREAS, Capital Project WO546 – Enterprise Platform Modernization Phase 2 has cash funding that will not be required during 2020 due to the delay in the implementation of ERP and can fund the necessary appropriations for maintaining the current platforms and the upgrade to Ceridian; now, therefore,

BE IT RESOLVED, that the Milwaukee County Board of Supervisors hereby approves the request to enter into contracts with Ceridian Corporation, and Comcentia or DCH Advisors as Disadvantaged or Targeted Business Enterprise partners, for the software and hardware upgrades necessary to convert Ceridian HPW to Ceridian Dayforce for human resource and payroll services in an amount not to exceed $950,000 for upgrade services; and

BE IT FURTHER RESOLVED, that the Milwaukee County Board of Supervisors hereby approves the request to enter into a three-year subscription and maintenance agreement with Ceridian Corporation for the period beginning January 1, 2021, and ending December 31, 2023, for human resource, payroll, recruiting and learning management in an amount not to exceed $5,000,000; and

BE IT FURTHER RESOLVED, that the Milwaukee County Board of Supervisors hereby approves the request to continue using Ceridian Corporation’s services on a month-to-month basis through December 31, 2020; and

BE IT FURTHER RESOLVED, that the Milwaukee County Board of Supervisors hereby approves the request to enter into a four-year agreement with Morneau Shepell Limited from January 1, 2020, to December 31, 2023, for benefits administration in an amount not to exceed $1,500,000, rather than the previously approved term from January 1, 2020, to June 30, 2020; and

BE IT FURTHER RESOLVED, that the Milwaukee County Board of Supervisors hereby approves funding learning management and recruitment services from Cornerstone OnDemand, Inc., through early 2021; and

BE IT FURTHER RESOLVED, that the Milwaukee County Board of Supervisors hereby authorizes the Comptroller and the Department of Administrative Services – Fiscal Affairs to transfer funds of $1,730,000 from Capital Project WO546 – Enterprise Platform Modernization Phase 2 to Org. Unit 1945 Appropriation for Contingencies; and

BE IT FURTHER RESOLVED, that the Milwaukee County Board of Supervisors hereby authorizes the Comptroller and the Department of Administrative Services – Fiscal Affairs to transfer $1,120,000 from Org. Unit 1945 Appropriation for Contingencies to Org. Unit 1172 Department of Administrative Services – Information Management Services Division – Mainframe for mainframe services and $610,000 from Org. Unit 1945 Appropriation for Contingencies to Org. Unit 1921 Human Resource and Payroll Systems to provide funding for an entire year of services on the current platforms with Ceridian Corporation, Morneau Shepell Limited, and Cornerstone OnDemand, Inc.