Date:		August 28, 2014

To:		Marina Dimitrijevic, Chairwoman, Milwaukee County Board of Supervisors

From:	John Dargle, Jr., Director, Department of Parks, Recreation and Culture

Subject:	Estabrook Dam Environmental Assessment – Action

POLICY

The Department of Parks, Recreation and Culture (DPRC) recommendation based on the alternatives identified and the findings of the Estabrook Dam Draft Environmental Assessment.

BACKGROUND

The County is currently under an Administrative Order from the Wisconsin Department of Natural Resources (WDNR) to repair or remove the Estabrook Dam by December 31, 2014.  Permission to access the Bureau of Land Management (BLM) controlled island situated near the center of the dam structures is essential to either of these alternatives.  The BLM has requested that the County prepare an Environmental Assessment (EA) so that they can evaluate the appropriateness of proposed construction activities on their island consistent with the National Environmental Policy Act.  The Draft EA identifies and evaluates different alternatives and their implications for the area impacted by the Estabrook Dam.  The EA is required prior to BLM granting the requested access.

Milwaukee County and its Engineering consultant AECOM have organized and led a Technical Team tasked with compiling relevant information and preparing an Environmental Assessment (EA) to identify and evaluate alternatives for the future of the Estabrook Dam.  The team is comprised of knowledgeable representatives from DPRC, DAS Architecture and Engineering Division, AECOM, Southeast Wisconsin Regional Planning Commission (SEWRPC), the Wisconsin Department of Natural Resources (WDNR), the US Bureau of Land Management (BLM), US Army Corps of Engineers (USACE) and the US Fish and Wildlife Service (FWS).

A Public Scoping Meeting was held by the DPRC and its consultants to solicit ideas and input on potential alternatives for the dam.  Another Public Information Meeting is scheduled for September 3, 2014 at Nicolet High School.  The DPRC will take this opportunity to summarize the EA, explain alternatives and why it is recommending removal of the dam.  Attendees will have an opportunity to review the Draft EA and the alternatives identified, ask questions and provide comments on the Draft. Public comments from these meetings along with comments from two on-line surveys, correspondence and other stakeholder sources will be collected and integrated into the Draft EA currently being finalized. The BLM has directed the DPRC to specify one preferred alternative in the Final EA submitted for their evaluation.

The DPRC has reviewed the alternatives and supporting information included in the Draft EA and is seeking the concurrence of the County Board and County Executive with its recommendation of Dam Removal as the preferred option in the Final EA that it submits to BLM in support of the request from the County for construction access to the island controlled by the BLM. DPRC recommends this alternative because it would result in these benefits:

- Capital savings of over $844,000 compared to the previous alternative

- Require no annual Operation and Maintenance

- An Operational Budget savings of $160,000 annually

- The Present Worth Analysis indicates a $3,460,000 savings over 20 years

- Eliminate the unwanted accumulation of sediments and debris upstream

- Restore the river to a more natural looking, free flowing condition

- Remove impediments to navigation and fish passage

- Eliminate upstream flooding impacts caused by the existing dam

- Lower river levels during floods more than the other options

- Improve public safety and reduce potential risks and liabilities

- Provide a more regular hydrologic condition for aquatic species

- Eliminate the operational and regulatory requirements of dam ownership

Recommendation

After careful review of all of the alternatives identified and the supporting information included in the Draft EA, the DPRC recommends that Dam Removal (Alternative 2) be the preferred alternative presented in the Final EA that is submitted to the BLM.  It is further recommended that the DPRC, the Department of Administrative Services, the County Comptroller, Risk Management, Corporation Counsel and Register of Deeds and other appropriate County Staff be authorized to prepare, review, approve, execute, record all documents and to perform all actions required to facilitate the implementation of the Dam Removal Alternative for the Estabrook Dam and that the County Executive and County Clerk be authorized to execute any required documents.

Prepared by: Kevin Haley, Landscape Architect, Planning & Development Division

Recommended by:				Approved by:

| James Keegan, Chief of Planning and Development |  | John Dargle, Jr., Director |
| --- | --- | --- |

Attachments:

Draft Environmental Analysis Executive Summary and Attachment 1

Presentation to July 22, 2014 meeting of Parks, Energy & Environment Committee

Link to Draft Environmental Analysis:  http://county.milwaukee.gov/EstabrookParkDam

copy:	County Executive Chris Abele

Raisa Koltun, Chief of Staff, County Executive’s Office

Kelly Bablitch, Chief of Staff, County Board

Sup. Gerry Broderick, Chair, Parks, Energy and Environment Committee

Sup. Khalif Rainey, Vice-Chair, Parks, Energy & Environment Committee

Erica Horton, Fiscal Mgt. Analyst, Admin & Fiscal Affairs/DAS

Scott Manske, Comptroller, Office of the Comptroller

Alexis Gassenhuber, Parks, Energy & Environment Committee Clerk

Jessica Janz-McKnight, Research and Policy Analyst, Office of the Comptroller

Sup. Theodore Lipscomb, District 1, County Board of Supervisors

Sup. Willie Johnson Jr., District 13, County Board of Supervisors

Steve Cady, Research Services Director, Office of the comptroller