File No.

(Journal, )

(ITEM *)  Request authorization to amend a professional services contract between Joxel Group, LLC and the Information Management Services Division (IMSD) for program and project management services related to Electronic Medical Records (EMR) replacement, by recommending adoption of the following:

# A RESOLUTION

WHEREAS, the Department of Administrative Services – Information Management Services Division (IMSD) requests approval to amend the existing professional services agreement with the Joxel Group, LLC (TJG) for the Electronic Medical Records (EMR) replacement project; and

WHEREAS, the effect of the requested amendment would be to extend the current professional services contract to cover  2011 project management, business analyst and interface analyst costs associated with “Phase 3 – Implementation” of the EMR project; and

WHEREAS, Capital project WO444 - Electronic Medical Records System (EMR) was adopted in the 2010 Capital Improvement Budget to replace the EMR system for the Office of the Sheriff (MCSO) and to implement a new EMR system for the Behavioral Health Division (BHD).  IMSD was appointed project lead on this initiative; and

WHEREAS, the EMR project is broken down into four phases including Phase 1 – Planning and Design, Phase 2 – Request for Proposal (RFP) Process and Vendor Selection, Phase 3 – Implementation, Phase 4 – Closeout and Audit; and

WHEREAS, the Joxel Group (TJG), a certified DBE vendor, was competitively awarded a professional services contract in August of 2010 to provide both program management and project management services for the EMR project; and

WHEREAS,  the County Board of Supervisors previously approved File No. 10-325 and File 10-325(a)(a), which provided authority pursuant to Milwaukee County Code of General Ordinances (MCGO) Chapter 56.30 (4)(b)(3)(a) for professional service contracts and extensions exceeding $50,000; and

WHEREAS, TJG has completed Phase 1 and Phase 2 of the EMR project and has facilitated a decision making process along with IMSD, BHD and the Department of Administrative Services  to select Netsmart Technologies, Inc. (Netsmart) as the preferred EMR system provider to BHD; and

WHEREAS, through a separate action item before the County Board  IMSD will request authority of the County Board of Supervisors and the County Executive to enter into an agreement with Netsmart for BHD EMR Services

WHEREAS, IMSD is requesting the authority to continue the contract with TJG for Phase 3 - Implementation; and

WHEREAS, IMSD is requesting the authority to amend the existing TJG professional services agreement in the amount of $147,500 for 2011 implementation services; and

WHEREAS, the 2011 appropriation for EMR was originally funded in Capital Project W0444 with proceeds from the UWM land sale and these funds are no longer available for this project, IMSD and BHD are recommending that costs of TJG be absorbed by BHD; and

WHEREAS, IMSD will return to the County Board and the County Executive for approval of the costs to fund 2012 implementation services before proceeding with final implementation of this project;

now, therefore,

BE IT RESOLVED, the Interim Chief Information Officer of the Department of Administrative Services – Information Management Services Division (IMSD) is authorized to amend the professional services contract with the Joxel Group, LLC (TJG) to cover project management, business analyst and interface analyst costs for “Phase 3 – Implementation” of the Electronic Medical Records (EMR) replacement project.

Fiscal Note Attached