AGREEMENT TO IMPLEMENT DEVELOPMENT OF PARK EAST CORRIDOR BLOCK 26

This Agreement to Implement Development of Park East Corridor Block 26 (the "Agreement") is made this _____ day of ______________, 2012 between MILWAUKEE COUNTY (the "County"), PARK EAST SQUARE, LLC, an Illinois limited liability company ("Initial Developer"), RSC & ASSOCIATES, LLC, an Illinois limited liability company ("RSC"), who was the original managing member of the Initial Developer and Guarantor of the Initial Developer's obligations under the Initial Development Agreement (as hereinafter defined), PARK EAST TWO, LLC, a Wisconsin limited liability company ("New Developer") and Wangard Partners, Inc., a Wisconsin corporation ("New Guarantor"), which is the guarantor of New Developer's obligations under the New Development Agreement (as hereinafter defined).  The County, Initial Developer, RSC, New Developer and New Guarantor (herein after collectively referred to as the "Parties").

RECITALS

A.	The County, Initial Developer and RSC entered into a certain Development Agreement - Park East Corridor Development of Block 26 on December 21, 2007, that certain Amendment to Development Agreement – Park East Corridor Development of Block 26, on May 7, 2009, and that certain Second Amendment to Development Agreement – Park East Corridor Development of Block 26, dated February 1, 2010, that certain Third Amendment to Development Agreement – Park East Corridor Development of Block 26, dated July 14, 2010, that certain Fourth Amendment to Development Agreement – Park East Corridor Development Agreement of Block 26, dated October 20, 2010, that certain Fifth Amendment to Development Agreement – Park East Corridor Development of Block 26, dated March 25, 2011, and that certain Sixth Amendment to Development Agreement - Park East Corridor Development of Block 26, dated October 25, 2011 (collectively, the “Initial Development Agreement”).

B.	Attached hereto and incorporated herein as Exhibit A is that certain Development Agreement - Park East Corridor Development of Block 26, dated June 12, 2012 between the County, the New Developer and the New Guarantor for development of Phases 1 and 2 of Block 26 in the City of Milwaukee Park East Development Plat (the "New Development Agreement").

C.	New Developer intends to acquire Phase 1 of the Property (as defined in the New Development Agreement) from Initial Developer on or before September 30, 2013 (the "End Date for Acquiring Phase 1 of the Property").  In addition, New Developer intends to acquire Phase 2 of the Property (as defined in the New Development Agreement) from Initial Developer on or before July 1, 2016 (the "End Date for Acquiring Phase 2 of the Property").

D.	Upon New Developer acquiring fee title ownership interest in Phase 1 of the Property, the Parties desire to amend the Initial Development Agreement to exclude Phase 1 of the Property from the Initial Development Agreement and thereby automatically making the New Development Agreement effective with respect to Phase 1 of the Property.  Similarly, upon New Developer acquiring fee title ownership interest in Phase 2 of the Property, the Parties desire to amend the Initial Development Agreement to exclude Phase 2 of the Property from the Initial Development Agreement, and thereby automatically making the New Development Agreement effective regarding Phase  2 of the Property.

AGREEMENT

In consideration of the Recitals, and other good and valuable consideration, the receipt and sufficiency of which are hereby acknowledged, the Parties agree as follows:

In the event that New Developer acquires ownership interest of Phase 1 of the Property (the "Transfer of Phase 1 Ownership Date") on or before the End Date for Acquiring Phase 1 of the Property, the following shall automatically occur:

The Initial Development Agreement shall be deemed amended to exclude Phase 1 of the Property from the Initial Development Agreement and Initial Developer and Guarantor shall have no right, title, interest or obligations under the Initial Development Agreement related to Phase 1 of the Property: but otherwise the Initial Development Agreement shall remain unmodified and in full force and effect;

The New Development Agreement shall be deemed in full force and effect regarding Phase 1 of the Property, effective as of the Transfer of Phase 1 Ownership Date.

In the event that the Transfer of Phase 1 Ownership Date does not occur by the End Date for Acquiring Phase 1 of the Property, the Initial Development Agreement shall remain in its current condition, unmodified as a result of this Agreement and in full force and effect regarding all the Property described in the Initial Development Agreement, and the New Development Agreement shall be deemed null and void and none of the Parties shall have any further rights or obligations under the New Development Agreement.

If the Transfer of Phase 1 Ownership Date occurs prior to the End Date for Acquiring Phase 1 of the Property, and the New Developer acquires fee ownership interest in Phase 2 of the Property (the "Transfer of Phase 2 Ownership Date") by the End Date for Acquiring Phase 2 of the Property, then the following shall occur:

The Initial Development Agreement shall be deemed amended as of such Acquisition Date for Phase 2 of the Property to exclude Phase 2 of the Property from the Initial Development Agreement and Initial Developer and Guarantor shall have no right, title, interest or obligations under the Initial Development Agreement related to Phase 2 of the Property: but other than this amendment, the Initial Development Agreement shall remain unmodified and in full force and effect;

(b)	The New Development Agreement shall be deemed in full force and effect regarding Phase 2 of the Property, effective as of the Transfer of Phase 2 Ownership Date.

3.	For purposes of clarification, New Developer shall not have any rights to Phase 2 of the Property under the New Development Agreement if the Transfer of Phase 1 Ownership Date did not occur prior to the End Date for Acquiring Phase 1 of the Property, or the Transfer of Phase 2 Ownership Date does not occur prior to the End Date for Acquiring Phase 2 of the Property.  Moreover, if the Transfer of Phase 1 Ownership Date occurs prior to the End Date for Acquiring Phase 1 of the Property, but the Transfer of Phase 2 Ownership Date occurs after the End Date for Acquiring Phase 2 of the Property, the New Development Agreement shall only be deemed to apply to Phase 1 of the Property, and the Parties shall have no right, title, interest or obligations under the New Development Agreement regarding Phase 2 of the Property.  In the event that Phase 1 of the Property or Phase 2 of the Property is not deemed to be governed by the New Development Agreement, then it shall continue to be governed by the Initial Development Agreement pursuant to its terms

4.	The Parties have agreed to execute and record the Memorandum of Development Agreement attached as Exhibit J to the New Development Agreement upon execution of this Agreement, and the New Development Agreement, (to put all parties on notice of the Parties' right, title and interest and obligations thereunder, as well as the continuing right, title and interest under the Initial Development Agreement), and record the same at the Milwaukee County Register of Deeds Office upon entering into this Agreement.

5.	This Agreement shall be binding upon the Parties hereto, and their respective heirs, successors and assigns.

6.	Initial Developer and New Developer shall provide notice to the County within three (3) business days upon the occurrence of either a Transfer of Phase 1 Ownership Date or Transfer of Phase 2 Ownership Date, with notice to be delivered in the manner and at the addresses provided for in Section 4.4 of the New Development Agreement.

7.	In order to permit the New Developer to proceed with its development efforts, and to avoid potential default under the Initial Development Agreement, the Initial Development Agreement is hereby amended, for Phase I, Phase II and Phase III, as follows: the Commencement of Excavation is hereby amended to 9/30/2013; Completion of Excavation/Commencement of Foundation Construction is hereby amended to 11/30/2013; and Completion of Construction is hereby amended to 3/30/15.

8.	Section 4.5-4.8 of the New Development Agreement shall apply to this Agreement, and shall be deemed to be incorporated herein.  Similarly, Section 4.9-4.11 shall be deemed incorporated herein and applied to this Agreement.

IN WITNESS WHEREOF, the undersigned have duly executed this Agreement as of the date first written above.

[Execution Pages Follow]

[EXECUTION PAGE 1 OF 6 TO AGREEMENT TO IMPLEMENT DEVELOPMENT OF PARK EAST CORRIDOR DEVELOPMENT OF BLOCK 26]

MILWAUKEE COUNTY

By:____________________________

Name:  Chris Abele

Its:  County Executive

STATE OF WISCONSIN	)

) SS

COUNTY OF MILWAUKEE	)

This instrument was acknowledged before me on ____________________, 2012 by Chris Abele as County Executive of Milwaukee County.

_______________________________________

(______________________________________)

Notary Public, State of Wisconsin

My Commission: _________________________

Approved for Execution by Corporation Counsel

By:____________________________________

[EXECUTION PAGE 2 OF 6 TO AGREEMENT TO IMPLEMENT DEVELOPMENT OF PARK EAST CORRIDOR DEVELOPMENT OF BLOCK 26]

MILWAUKEE COUNTY

By:_____________________

Name:  Joseph J. Czarnezki

Its:  County Clerk

STATE OF WISCONSIN	)

) SS

COUNTY OF MILWAUKEE	)

This instrument was acknowledged before me on ____________________, 2012 by Joseph J. Czarnezki, as County Clerk of Milwaukee County.

_______________________________________

(______________________________________)

Notary Public, State of Wisconsin

My Commission: _________________________

[EXECUTION PAGE 3 OF 6 TO AGREEMENT TO IMPLEMENT DEVELOPMENT OF PARK EAST CORRIDOR DEVELOPMENT OF BLOCK 26]

PARK EAST SQUARE, LLC,

an Illinois limited liability company,

By:___________________________

Name:  _______________________

Its:  __________________________

STATE OF _________________)

) SS

COUNTY OF _______________)

This instrument was acknowledged before me on ____________________, 2012 by __________________ as _________________ of Park East Square, LLC, an Illinois limited liability company.

_______________________________________

(______________________________________)

Notary Public, State of ____________________

My Commission:  ________________________

[EXECUTION PAGE 4 OF 6 TO AGREEMENT TO IMPLEMENT DEVELOPMENT OF PARK EAST CORRIDOR DEVELOPMENT OF BLOCK 26]

RSC & ASSOCIATES, LLC, an

Illinois limited liability company,

By:___________________________

Name:  Richard Curto

Its:  Manager

STATE OF _________________)

) SS

COUNTY OF _______________)

This instrument was acknowledged before me on ____________________, 2012 by Richard Curto as Manager of RSC & Associates, LLC, an Illinois limited liability company.

_______________________________________

(______________________________________)

Notary Public, State ______________________

My Commission:  ________________________

[EXECUTION PAGE 5 OF 6 TO AGREEMENT TO IMPLEMENT DEVELOPMENT OF PARK EAST CORRIDOR DEVELOPMENT OF BLOCK 26]

PARK EAST TWO, LLC, a Wisconsin limited liability company,

By:___________________________

Name:  _______________________

Its:  __________________________

STATE OF _________________)

) SS

COUNTY OF _______________)

This instrument was acknowledged before me on ____________________, 2012 by __________________ as _________________ of Park East Two, LLC, a Wisconsin limited liability company.

_______________________________________

(______________________________________)

Notary Public, State of ____________________

My Commission:  ________________________

[EXECUTION PAGE 6 OF 6 TO AGREEMENT TO IMPLEMENT DEVELOPMENT OF PARK EAST CORRIDOR DEVELOPMENT OF BLOCK 26]

WPPE, LLC, a Wisconsin limited liability company,

By:___________________________

Name:  _______________________

Its:  __________________________

STATE OF _________________)

) SS

COUNTY OF _______________)

This instrument was acknowledged before me on ____________________, 2012 by __________________ as _________________ of WPPE, LLC a Wisconsin limited liability company.

_______________________________________

(______________________________________)

Notary Public, State of ____________________

My Commission:  ________________________

Exhibit A

New Development Agreement