File No. 17-95

(Journal, )

(ITEM *) Request for authorization to increase the total contract value of the Northwoods Software Development, Inc. Professional Service Agreement by $930.00, for a total contract amount of $195,085.00, to compensate Northwoods for the provision of services for one additional Focus Group session as identified in Amendment 2 to the Professional Services Agreement, and to waive section 56.30(9) of the Milwaukee County Code of General Ordinances by recommending adoption of the following:

# A RESOLUTION

WHEREAS, in July of 2016, DAS-IMSD entered into a professional services contract with Northwoods Software Development, Inc. to provide professional services for the redesign and rebuild the County’s websites (internet and intranet); and

WHEREAS, in its Statement of Work, Northwoods laid out a recommended process, which included conducting focus groups to determine how to redesign/rebuild the County’s websites to best meet users’ needs; and

WHEREAS, Focus Groups provide guidance to Northwoods in identifying areas of improvement in the County’s web presence, including web features, usability, content, and overall look and feel of the websites, and areas of improvement identified by Focus Groups are then used to provide requirements for Milwaukee County’s Digital Strategy; and

WHEREAS, the original quote and project plan included three (3) to five (5) Focus Groups; and

WHEREAS, during discovery, the project sponsor requested an additional three (3) departments be added to ensure sufficient cross-functional input, including the Office of the Sheriff, DAS-Procurement Division, and DAS-Community Business Development Partners; and

WHEREAS, Procurement and CDBP joined other Department of Administrative Services (DAS) divisions in the DAS Focus Group, but due to its large size and differing requirements, the Office of the Sheriff was added as a sixth (6th) Focus Group; and

WHEREAS, Amendment 2 to Northwoods Professional Services Agreement provides for the additional Focus Group request; and

WHEREAS, the cost for the additional service is $930.00, and the maximum spend of the proposed Amendment will not exceed $195,085.00; and

WHEREAS, Capital Project WO632 – Milwaukee County Internet/Intranet Redesign/Rebuild includes a contingency fund of $134,245.00 not otherwise allocated to project resources; and

WHEREAS, the additional cost will be drawn from this contingency fund; and

WHEREAS, in an effort to avoid substantial disruption of the project timeline and to accommodate the project sponsor’s request, Northwoods was permitted to perform the additional Focus Group in October of 2016 prior to final execution of Amendment 2;

BE IT RESOLVED, that the Chief Information Officer of the Department of Administrative Services – Information Management Services Division is hereby authorized to increase the professional services agreement with Northwoods Software Development, Inc., of $930.00 for a total contract value of $195,085.00, in order to compensate Northwoods for the provision of services for an additional Focus Group session as identified in Amendment 2 to the Professional Services Agreement; and

BE IT FURTHER RESOLVED, that the Chief Information Officer of the Department of Administrative Services – Information Management Services Division is hereby authorized to waive section 56.30(9) of the Milwaukee County Code of General Ordinances for the purpose of paying Northwoods for services rendered in October of 2016.