New Behavioral Health Facility Study Committee

Final Report DRAFT

The Milwaukee County Board of Supervisors adopted a resolution (File No. 10-322) in November, 2010, forming a Special Committee of Milwaukee County Supervisors, appointed by the Chairman of the Board, to examine the merits of locating some BHD functions at sites other than the County Grounds, BHD space needs, and possible locations on the County Grounds for a new facility. The resolution called for the Special Committee to submit their final report no later than June 1, 2011. This report, prepared by the New Behavioral Health Facility Study Committee, seeks to fulfill the directives outlined in that resolution. Each directive the special committee was to work on is described in detail below. A summary of the committee’s meetings is also included, see Attachment 2.

Task 1: Examine current and potential operating revenues and evaluate the merits of locating some functions of BHD, such as nursing home and outpatient services, at sites other than the County Grounds in a manner that is more integrated with the community and perhaps more cost effective.

Almost immediately upon completion of construction for Milwaukee County’s current mental health hospital on the county grounds, the preferred model for delivery of care drastically changed. At the time the facility was built, mental healthcare was believed to be best administered in large institutional settings where the patients were isolated from society. Since that time, industry best practices have evolved and completely reversed on how and where mental healthcare is best administered.

Today, experts in the field of mental healthcare believe that treating patients in the community where they can be surrounded by family and friends rather than having them sequestered in large, impersonal settings is more therapeutic and achieves better results.

The Human Services Research Institute report, Transforming the Adult Mental Health Care Delivery System in Milwaukee County, (HSRI) recommends that the county transition from its present service delivery model which includes the operation of a large institution to smaller facilities located around the county. HSRI also recommends that Milwaukee County take steps to greatly increase outpatient services in the community. Giving clients other options for treatment would lessen their dependency on the BHD facility. Based on quarterly updates from the Community Advisory Board, the Facility Committee feels it is safe to assume that their report will concur with these HSRI recommendations. The New Behavioral Health Facility Study Committee agrees with these recommendations as well (at the March 15, 2011 Facility Committee meeting, the committee approved a motion, 5-0, to adopt the HSRI Study as the committee’s framework for an overall health care plan model).

Over the course of our meeting timeline, our committee received testimony from numerous community providers all of which either directly or indirectly currently provide mental health services to Milwaukee County clients. The recurring theme we heard from each of these service providers is that they are capable and willing to expand capacity and services provided to county clients. This information is noteworthy because it dispels the often held belief that Milwaukee County “must” provide all of these services itself because the private sector is unwilling to do so.

However, the willingness of private providers to commit to expansion is dependent upon assurances that a stable funding source will be available. The committee believes that while the county should be viewed as the last payer of resort, the Board must commit to properly funding mental health services as they are transitioned from being county-provided to community-provided. We recommend that the county continue funding BHD at current levels at least for the foreseeable future.

The HSRI report further suggests that the county may need to actually increase spending on mental healthcare in order to build up treatment capacity in the community before any downsizing or shifting of services from BHD to private providers could occur. The committee is concerned that given the county’s present fiscal constraints, and the fact that further pressure is likely to occur on already strained financial resources as a result of the next state budget, it will likely be impossible to increase funding. As a result we believe that the build up of capacity in the community must be simultaneous with the drawdown of county provided services.

In order for this simultaneous transfer to be successful, careful detail-oriented planning must be done to prevent any gap in services from occurring that could lead to patients falling through the cracks.

In order to insure that adequate levels of service remain available to our clients during this transition period, the committee recommends that a clear public/private partnership between BHD and the community providers be in place. This element is critical to enable BHD to seamlessly shift from a provider of services to a purchaser of services where possible.

The County Board recently passed a resolution (File No. 11-173/11-284) forming the Mental Health Redesign Task Force to coordinate recommendations from:

- The Community Advisory Board

- New Behavioral Health Facility Study Committee

- Chairman Holloway’s Mental Health Pilot Project

- HSRI Report

- Dept. of Audit Patient Safety Audit

- Sheriff Site Safety Report

- Mixed Gender Unit Study

- 2011 Budget Initiatives (Hilltop downsizing planning, crisis capacity study, and 1915i)

The purpose of this task force is to create a data-driven implementation plan to integrate mental healthcare into the community.

The committee believes it is important to include all stakeholders in this process and recommends that the task force members include BHD staff, community providers, community advocates and consumers.

The best example of how a strong public/private partnership can perform successfully is the Crisis Resource Center (CRC) operated by Transitional Living Services.

CRC is a community-based psychiatric crisis intervention program that provides “recovery focused” assessment, stabilization, psychosocial groups and peer support for persons living in Milwaukee County. While inpatient hospitalization costs at BHD run $1364 per day, CRC provides this service for about $450 per day.

At roughly one third the cost of service, by working with the private sector to increase capacity in facilities operating based on the CRC model, the county could generate a substantial amount of savings that could be reinvested in expanding other badly needed community support services. Without the continuum of care provided by these community support services, a downsizing of BHD will not be possible.

Based on the urgency to improve mental healthcare for our residents and the need to maximize the efficiency and effectiveness of our mental healthcare dollars, there is some concern on the timeframe for creation and execution of the implementation plan. The resolution referenced above does not include a deadline for completion of the work required by the Mental Health Redesign Task Force. Furthermore, by directing that “quarterly reports” be given to the Board, the resolution gives the appearance that time is not of the essence in this matter. Over the past two decades, two rather in-depth studies of BHD produced reports containing several detailed recommendations for improvements that have gone largely undone. This committee firmly believes that further delay of improvements cannot be tolerated.

In March our committee received a presentation from an organization called the Milwaukee County Healthcare Consortium regarding a proposal for a public/private partnership for a cost-effective redesign of the mental health system. While all members of this committee may not have agreed on all points of this proposal, this group provided a detailed plan of improvements, some of which could be implemented in a relatively short period of time. The committee recommends that serious consideration be given to adopting all or parts of this proposal.

Task 2: Utilize, reassess, and update previously gathered information regarding BHD Space Needs to provide preliminary cost analysis of the cost to build a new facility on the County Grounds.

On the surface, the directive for this committee to provide a preliminary cost analysis of the cost to build a new facility seems like a rather straightforward task. There is plenty of data available on which to base a construction budget. But as testimony was received and work progressed, it became clear that this was not going to be as cut and dried as it appeared.

The primary reason for adopting the resolution that formed this committee is to improve the quality of mental healthcare available to Milwaukee County residents. In order to successfully achieve this goal, it must first be determined which services are best performed by the county and which services are best performed by the community. Only after this assessment is complete, and a new service delivery model is adopted, can a determination of the size, design and ultimate cost of a new facility be reached.

With this understanding, the committee endeavored to formulate a cost analysis of building a new facility based on a purely hypothetical model. DHHS staff spent countless hours arriving at a scenario making this possible by first hypothesizing on space needs. Once this was complete, a professional architect was used to formulate a likely design and develop a construction cost estimate.

- Summary of Hypothetical BHD Space Needs

Throughout the course of the Facility Committee’s deliberations, DHHS presented a hypothetical model of care, which would significantly decrease the number of inpatient beds at the BHD Facility, and ramp up community services to support individuals with mental illness in their homes. Below is a chart comparing the current BHD Facility capacity with the Hypothetical Mental Health Facility Downsizing Model.

| BHD Service | Current Capacity | *Hypothetical Model Capacity |
| --- | --- | --- |
| Inpatient Acute Units (Adult) | 4, 24-bed units; 96 total beds | 2, 24-bed units; 48 beds |
| Inpatient Acute Units (Child and Adolescent) | 1, 24-bed unit; 24 total beds | 0 units (BHD PCS would only assess children—there would be no inpatient beds) |
| Rehabilitation Central | 3, 24 bed units; 70 total beds | 1 unit with approximately 24 beds, or fewer |
| Hilltop Rehabilitation Center | 3, 24 bed units; 72 total beds | 1 unit (or 2 smaller units) with approximately 24 beds |
| Psychiatric Crisis Observation Beds | 18 beds | 24 beds |
| Total Nursing Home/Inpatient Beds | 280 | 120 |
| Facility Square Footage | Current Bldg: 590,986 square feet | Hypothetical Bldg: 200,000 square feet |

*The information summarized in the chart above regarding the number of beds needed in a BHD downsize hypothetical model is explained in more detail in a chart prepared by DHHS staff. See Attachment 1 for details.

**A preliminary schematic depicting what a building built to support the hypothetical model capacity is also attached.

- Summary of cost analysis:

- Capital Costs (Facility—only)

Zimmerman Architectural Studies put together an initial design for a hypothetical new facility, based on the assumptions presented to the committee by BHD. The design includes the following:

- Location: Facility built on 10 to 13 acres of County owned lands on the County Grounds

- Facility Size: Approximately 200,000 square feet

- Included:

  - 96 long-term and inpatient beds and 24 observation beds

  - Approximately 140,000 square feet patient areas (patient units, support services, day treatment)

  - Approximately 60,000 square feet medical office building (4 story) including 300 offices/cubes, which was based on the percentage decrease in the number of patient beds

  - Patient Care/Hospital layout is a one story complex with 24 beds per unit

  - Some expansion/swing space to be used as needed

The chart below summarizes the cost estimates for the Facility. According to Zimmerman, the price per square foot range estimate would be $200-$242.

|  | $200/sq.ft. | $242/sq. ft. |
| --- | --- | --- |
| Construction Costs for Building | 40,000,000 | 48,400,000 |
| Owners Contingency (10%) | 4,000,000 | 4,840,000 |
| Architectural Engineering Fees (6.5%) | 2,600,000 | 3,146,000 |
| Reimbursable Expenses | 210,000 | 248,000 |
| Site Preparation** | 1,393,000 | 1,393,000 |
| Land-County Grounds | 0 | 0 |
| Information Technology | 600,000 | 600,000 |
| Patient Furniture* | 0 | 0 |
| Office Furniture | 360,000 | 360,000 |
| Moving Cost | 200,000 | 200,000 |
| TOTAL COST | $49,363,000 | $59,187,000 |

Detailed costs:

- *Patient furniture not included. BHD staff will look at this more based on on-going furniture replacement initiative at BHD.

- **Site preparation: estimated at $1,393,000 (included above)

  - Parking (450 surface spaces) islands, access roads, curb and gutter and a majority of the landscaping

  - ¾ acre detention pond (storm water management)

  - Storm sewer and laterals to pond

  - Manholes and catch basin

  - Sewer line addition based on the length of the run

  - Loop water system (two water sources) for hospital code

The committee recognizes the fact that the final decision on whether the county proceeds on building a new facility on its own may ultimately be driven by cost; can we afford it?

- Proposed Financing:

Milwaukee County’s Capital Finance Manager presented the Facility Committee with a sample debt service scenario to fund the construction of a new behavioral health facility through the Milwaukee County Capital Budget.

Estimating that it would cost $55 million to construct a new behavioral health facility (the mid-point of the construction cost range provided by Zimmerman); the debt service schedule prepared resulted in annual payments of approximately $4.5 million with a total estimated debt service of approximately $90 million. (Using the high point of the range, $60 million, would yield $5 million in annual payments, and approximately $100 million total).

According to the Capital Finance Manager, if the County were to borrow $60 million to construct a new behavioral health facility and continue its current debt management practices, it would need to refrain from borrowing for the years 2012 through 2014.

The existing facility is old, outdated and costly to operate. The committee recommends that any new facility that is built be done utilizing “green design standards” to maximum extent possible.

- Operating Cost Savings:

DHHS presented the following estimated operation cost savings associated with the downsizing of the current facility and the construction of a new, smaller behavioral health facility.

| Cost | Potential Savings for New Building |
| --- | --- |
| Utilities, skilled trades, general maintenance, grounds, fire protection, material, security, and housekeeping (17.43/sq. foot) | $6.8 million* |
| Anticipated 20 percent staff reduction | $13 million |
| Total | $19.8 million |

*This figure does not take into consideration the use of energy efficient building materials, and therefore is likely on the conservative side.

As stated previously, this cost analysis is based on a purely hypothetical model. The final size, design and ultimate cost of a new facility will be determined by the services continued to be provided directly by the county. As such, the committee strongly recommends that prior to moving forward with spending any funds to begin planning and constructing a new facility, the Board must first determine what the redesigned mental healthcare system will look like.

Task 3:  Provide possible locations on the County Grounds for a new facility

The following three sites were presented to the committee as possibilities for the construction of a new behavioral health facility.

- The current BHD Facility Site

Pros: The site has convenient freeway access. It is also familiar to consumers and others who are currently utilizing services at BHD. There is approximately $20 million dollars in encumbrances on the current facility, associated with the clearing of the site for sale. Rebuilding on this site may mitigate the need to completely clear the site, allowing those debts to be reworked into a new facility, and preventing the county from having to come up with the funds to pay them off.

Cons: Rebuilding on the same site of the existing hospital could pose challenges and additional costs to continue providing services without interruption. This is also a valuable site and could produce a great deal of revenue that could be used to defray the cost of a new facility or be put into a trust fund which could provide a steady stream of revenue that could be used to help pay for mental health services in the future.

- The site off of Wisconsin Avenue, between 92nd Street and the freeway, which is currently part of the Children’s hospital lease though it is not currently being used by Children’s.

Pros: This location has good freeway access as well as a direct route to downtown. Many other bus lines feed into Wisconsin Avenue making this site easily accessible. While it is on the border between the City of Milwaukee and the City of Wauwatosa no zoning changes would be required.

Cons: The site is currently under lease to Children’s Hospital and the county would have to negotiate taking possession of this site back from them. It is unknown if Children’s Hospital would be receptive to this idea, and if so what if any compensation would they be looking for.

- The site north of the Ronald McDonald House site and next to the power plant (there is a food service building in that area currently and it has also been used as an unofficial dog walking site)

Pros: The land here is unused and completely under the control of Milwaukee County. It is likely a less valuable piece of land because of its location than the current site and the county would not have to rework any existing leases as with the Wisconsin Avenue site.

Cons: It is set back quite a distance from Watertown Plank Road. It may not provide the most aesthetically pleasing atmosphere to BHD users as it would be tucked away behind the Ronald McDonald House and near the power plant and food service buildings.

Based on a review of the information listed above, the committee recommends that any new facility that may be built should be located at (fill in after committee chooses)

Task 4:  Recommend other funding sources and a timeline for this project

- Funding Sources:

Financing provided through the Milwaukee County Capital budget program is discussed above under Task 2. The Facility Committee recommends the development of an internal finance team or “Workgroup” consisting of staff from the Behavioral Health Division, Department of Administrative Services, County Board, and Department of Audit to assist in finance planning. As part of their finance planning, the aforementioned workgroup shall research other public and private psychiatric hospitals that have recently built to provide project timeline and funding sources.

A potential partial funding source could be the sale of the existing BHD land. At the May 10, 2010 meeting of the Facility Committee, the committee voted 5-0 on a motion directing the Milwaukee County Real Estate Services Division to prepare a current appraisal of the BHD facility land.

It is important to note however, that approximately $20 million in encumbrances are attached to the existing facility. This money would have to be deducted from any sale proceeds leaving only the remaining portion of funds available to be used towards the cost of a new facility.

As part of the presentation made to the committee by the Milwaukee County Healthcare Consortium, the group proposed to build a new hospital on the county grounds at no cost to Milwaukee County. The proposal, which includes the consortium operating the hospital, was in conjunction with their plan to build an extensive network of community providers offering outpatient care at locations throughout Milwaukee County.

While this approach may seem unconventional to some, the vast majority of counties in this state do not operate their own mental healthcare hospitals. While Milwaukee County partners with local private providers for some inpatient care, the current arrangement allows for those providers to “cherry pick” the patients they want, leaving the county to serve the most acute patients and those without a payer source. While this partnership has successfully addressed the concerns of local law enforcement agencies over the admittance time to PCS, it has also exacerbated the financial strain on BHD’s operating budget.

Whereas, an arrangement such as the one proposed by the Milwaukee County Healthcare Consortium, where the provider would be working exclusively for and under the direction of Milwaukee County, would give the county more control over patient placement and care. The committee recommends that this idea be considered as an alternate to building our own new facility.

- Timeline:

The Facility Committee is concerned about the timeline for this project. As previously mentioned, the County Board recently adopted policy (File No. 11-173/11-284) directing the creation of a Mental Health Task Force to redesign the Milwaukee County mental health system and provide the County Board with a data-driven implementation plan. It is estimated that it will take six months after assembled for the Mental Health Task Force to pull together an implementation plan, and another 18-24 months to fully implement it.

At the end of that process, should the county decide it will continue operating a mental healthcare hospital on its own, it would take another 24-36 months for construction of a new facility.

Task 5:  Obtain and analyze other information

The Facility Committee requested a chart from DHHS depicting the trade-off in services related to downsizing—specifically, if BHD loses 50 inpatient beds, what is the estimated need in the community to replace services for those individuals and what does that cost.

Report Attachments

- Hypothetical Mental Health Facility Downsizing Model Chart

- New Behavioral Health Facility Committee Meeting Summary Chart

- Map of the County Grounds with potential facility sites marked