COUNTY OF MILWAUKEE

INTEROFFICE COMMUNICATION

DATE:		February 29th, 2024

TO:	Marcelia Nicholson, Chairwoman, Milwaukee County Board of Supervisors

# FROM:	Stuart Carron, Director, Facilities Management Division

SUBJECT:	A Request from the Director, Department of Administrative Services, regarding Passive Review of a Professional Services Agreement Exceeding $100,000 but less than $300,000 for Capital Project WP37201 – McKinley Park Flushing Channel (Seawalls)

FILE TYPE:	Passive Review Contract

REQUEST

The Director of the Department of Administrative Services (DAS) is requesting passive review to enter a professional service agreement with Collins Engineer, Inc. to provide additional professional design services for the 2020, 2023 and 2024 Capital Project WP37201 –McKinley Park Flushing Channel (Seawalls).  Since this project is from the 2020 design only adopted capital plan, Board Resolution File 24-111 which modifies the Passive Review process for 2024 capital projects does not apply.

OVERVIEW

Capital project WP37201 –McKinley Park Flushing Channel (Seawalls).  The Milwaukee County Department of Parks, Recreation and Culture (“Parks”) operates and maintains McKinley Park.  McKinley Flushing Channel (Seawalls) involves replacement of seawalls along a flushing channel near McKinley Marina in McKinley Park.  Timber piles and sheeting form the sides of a flushing channel that leads to the pump house (presently occupied by Colectivo Coffee).  Lake water was pumped and still can be pumped through a tunnel at the north end of the flushing channel to the Milwaukee River during periods of low flow to flush stagnant water in the river.  The flushing channel is abutted by open park land in McKinley Park on the westerly side, and Milwaukee Yacht Club on the easterly side.  The Milwaukee Yacht Club leases land from Milwaukee County.  The flushing channel is currently used by the yacht club for lifting boats in and out of the lake, mooring small sail boats and for additional boat slips.

Construction plans for the timber seawalls date back to 1906.  The timber piles and sheeting are in a severely deteriorated state.  Concrete walks and seawalls were added at the westerly and northeasterly side of the channel on top of the timber piles in the late 1920’s.  The concrete walks and seawalls are leaning toward the channel ready to collapse.  On the easterly side of the channel, the yacht club operations take place right up to the edge of the channel.  A capital project was approved in the Milwaukee County 2020 Capital Budget to complete the planning, design and construction documents for replacement of the seawalls at the flushing channel.  The 2020 capital budget included funding for design only.  A capital project was approved in the Milwaukee County 2023 and 2024 Capital Budget to fund the construction and replacement of the seawalls at the flushing channel.  Construction includes, but not limited, installation of new steel sheet piling outboard of the existing wall alignment as well as removal of existing concrete cap; Installation of a new tieback system consisting of steel or concrete deadman and tie rods. Filling the space between the existing timber Wakefield walls and new steel sheet piling with granular fill; Installation of Fiber Reinforced Polymer (FRP) panels outboard of the existing wall and filling the space between with grout to extend the life of the existing bulkhead;  New sidewalk construction along the southern wall; Site restoration within the land side of wall rehabilitation disturbance limits.

Previously approved fee increase No. 1 (file No. 20-380) was required to provide additional professional engineering services for the electrical design of the lights.  The existing seawall included a decorative concrete wall on top with lights.  The original project scope didn't include replacing the lights.  To be consistent of the historic nature of the flushing channel short segments of the decorative concrete walls will be replaced on top of the new seawall.

Previously approved fee increase No. 2 (file No. 21-646) was required to provide additional professional engineering services for electrical design at the timber board walk replacement with a steel sheet pile wall and concrete walk near the Yacht Club, replication of historic concrete parapet walls at north end of channel and associated concrete anchor design, refurbishing existing steel sheet pile instead of replacement, and re-producing a cost estimate to be able to consider phased construction.

Milwaukee County is seeking additional professional design services with Fee Revision 3.  Fee Revision 3 provides professional services for construction submittal review, critical construction inspection services for underwater inspection, seawall construction inspection and attending pre-construction and general meetings.  Fee Revision No. 3 also updates final plans with revisions including railing paint, additional sheets, and other details in advance of bid letting.  Additional sheets, details and lessons learned from other projects will reduce potential change orders and consequently produce high quality plans with improved bid-ability, potentially minimizing ambiguity in the field and reducing actual construction cost.

Collins Engineers, Inc. proposed scope of services has been reviewed by the AE&ES Section of DAS-FM.  A copy of the proposed scope of services and consultant fee spreadsheet is attached.

POLICY

Implementation of Wisconsin Statutes 59.21(31) with regard to purchase of professional service agreements (under the Milwaukee General Ordinance Chapter 56) for Capital projects requires County Board review to award the initial agreement, or fee extension(s) to the original agreement, when the total contractual fee exceeds $100,000 but is less than $300,000.

Wisconsin State Statutes:				59.21(31)

Milwaukee County Code of General Ordinances:	Chapter 56

Please note that since this project is from the 2020 adopted capital plan, Board Resolution File 24-111 which modifies the Passive Review process for 2024 capital projects does not apply.

FISCAL EFFECT

This request was included in the adopted 2020, 2023 and 2024 capital budgets as project number WP037201.  The professional services agreement results in a Not to Exceed (NTE) fee of $269,756.35 for WP037201.  The proposed scopes of services have been reviewed by the AE&ES Section of DAS-FM. A copy of the proposed scopes of services and consultant effort fee spreadsheets are attached. Collins Engineers, Inc., Not to Exceed (NTE) fee breakdown for the project is as follows:

FEE BREAKDOWNS:

Original Fee, Plus Allowance:

1. Basic Services - Lump Sum Not to Exceed Sum		$196,700

2. Reimbursable Allowance (NTE)		    		$0.00______

3. Fee Plus Allowance (NTE)					$196,700

Previously Approved Fee Revision No. 1, Plus Allowance:

1. Basic Services - Lump Sum Not to Exceed Sum		$2,521

2. Reimbursable Allowance (NTE)		    		$0.00______

3. Fee Plus Allowance (NTE)					$2,521

Previously Approved Fee Revision No. 2, Plus Allowance:

1. Basic Services - Lump Sum Not to Exceed Sum		$28,138.84

2. Reimbursable Allowance (NTE)		    		$0.00______

3. Fee Plus Allowance (NTE)					$28,138.84

Proposed Fee Revision No. 3, Plus Allowance:

1. Basic Services - Lump Sum Not to Exceed Sum		$42,266.51

2. Reimbursable Allowance (NTE)		    		$130______

3. Fee Plus Allowance (NTE)					$42,396.51

Revised Maximum Allowable Fee, Plus Allowance:

1. Basic Services - Lump Sum Not to Exceed Sum		$269,626.35

2. Reimbursable Allowance (NTE)		    		$130______

3. Fee Plus Allowance (NTE)					$269,756.35

There are sufficient funds in the capital budget to award the requested professional services agreement to Collins Engineers, Inc.

TERMS

The standard Milwaukee County professional services agreement is being used to define the terms.

RACIAL EQUITY COMPONENT

The Collins Engineers contract includes a targeted business enterprise (TBE) goal of 14.3%.  Project total TBE goal will be 25.3% with LF Green (LF Green was hired directly with Milwaukee County).  The approved TBE participation plan for the contract will meet the goal.

VIRTUAL MEETING INVITEES

Stuart Carron, Director, Facilities Management Division

Sarah Toomsen, Manager of Planning and Development, Department of Parks, Recreation and Culture

PREPARED BY

Clifton W. Janssen, Senior Civil Engineer, AE&ES, DAS-FM

APPROVED BY

___________________________

Stuart Carron, Director

Facilities Management Division

Department of Administrative Services

ATTACHMENTS

Consultant Retention Approval

Fiscal Note

cc:	David Crowley, County Executive

Mary Jo Meyers, Chief of Staff, Office of the County Executive

Kelly Bablitch, Chief of Staff, County Board

Janelle M. Jensen, Manager, Legislative Services Division, Office of the County Clerk

Joseph Lamers, Director, Office of Performance, Strategy and Budget, Department of Administrative Services

Vince Masterson, Capital Budget Coordinator, Office of Performance, Strategy and Budget, Department of Administrative Services

Pamela Bryant, Capital Finance Manager, Office of the Comptroller

Justin Rodriguez, Budget and Management Coordinator, Office of the Comptroller

Guy Smith, Director, Department of Parks, Recreation and Culture