File No.

(Journal,                  )

A RESOLUTION

WHEREAS, this case arose from a contract entered into by Creative Constructors (“Creative”) and the County dated February 2, 2004 for the expansion and reconstruction of the security checkpoint on Concourse D at General Mitchell International Airport (the “Project”).  Creative agreed to provide services as the general contractor on the $2.1 million Project; and

WHEREAS, during the course of the Project, Creative made certain claims for additional payments based on change orders, but it never filed the written notice required by the contract’s terms.  Instead, Creative alleged that in the rush to complete the Project, the County agreed verbally to pay for the extra work.  The parties attempted to resolve this dispute but several factors, including Creative’s demand for damages in excess of $150,000.00, prevented such a resolution.  The County’s contract with Creative allows the accumulation of interest on damage amounts; and

WHEREAS, on February 10, 2011 Creative filed a complaint in Milwaukee County Circuit Court alleging 1) breach of contract; 2) breach of the covenant of good faith and fair dealing; 3) quantum meruit (a contract implied in law); and 4) unjust enrichment.  Creative demanded a more modest damage award – $114,190.73 – based primarily in interest on damages since the inception of the dispute in 2004; and

WHEREAS, the Circuit Court, however, refused to grant our motion and the County filed an appeal; and

WHEREAS, the Court of Appeals declined to accept the appeal and the County was left in the difficult position of continuing the litigation in the lower court while interest on any potential damage award continued to accrue; and

WHEREAS, the uncertainty of the judicial process and a jury trial created the potential for an adverse verdict.  Because interest continued to accumulate, our estimate is that the County would have significant exposure in the event of an adverse verdict – perhaps as much as $250,000.00; and

WHEREAS, the tentative settlement agreement provides for a dismissal of all complaints, a waiver of all claims, and a one-time payment to Creative in the amount of $50,000.00; and

WHEREAS, the Office of Corporation Counsel recommends this settlement; and

WHEREAS, the Committee on Judiciary, Safety and General Services approved this settlement at its meeting on _________________, 2011 by a vote of _________;

NOW, THEREFORE, BE IT RESOLVED that Milwaukee County approves a one-time payment to Creative Constructors in the amount of $50,000.00 in exchange for a waiver of all claims against the County.

L:\Users\TKARASK\GMIA\Creative Constructors\Resolution.doc