File No.

(Journal, )

(ITEM *)  Request for authorization to execute a Professional Services Contract Amendment with the Joxel Group, LLC for continuation of the implementation of an Electronic Medical Records System for the Department of Health and Human Services – Behavioral Health Division by recommending adoption of the following:

# A RESOLUTION

WHEREAS, the Director of the Department of Administrative Services – Information Management Services Division (IMSD) is requesting authorization to amend the professional services contract with the Joxel Group, LLC (TJG) in order to continue the implementation of the Electronic Medical Records (EMR) system for the Department of Health and Human Services (DHHS) – Behavioral Health Division (BHD); and

WHEREAS, Capital project WO444 - Electronic Medical Records System (EMR) was adopted in the 2010 Capital Improvement Budget.  IMSD was appointed project lead on this initiative; and

WHEREAS, the EMR project is broken down into four phases including Phase 1 – Planning and Design, Phase 2 – Request for Proposal (RFP) Process and Vendor Selection, Phase 3 – Implementation, Phase 4 – Closeout and Audit; and

WHEREAS, the Joxel Group (TJG), a certified DBE vendor, was competitively awarded a professional services contract to provide both program and project management services for the EMR initiative; and

WHEREAS,  TJG has completed Phase 1 and Phase 2 of the EMR project and as a result facilitated a decision making process  along with  IMSD, BHD and the Department of Administrative Services  to select Netsmart Technologies, Inc. (Netsmart) Avatar product as the preferred EMR system for BHD; and

WHEREAS, IMSD, TJG and BHD began Phase 3 – Implementation in January 2012.  The approach is comprehensive and, due to the complexity of process integration and change management, is anticipated to continue through December of 2013; and

WHEREAS IMSD is requesting the authority to amend the existing TJG professional services agreement by $615,685 for the continuation of Phase 3 – Implementation; and

WHEREAS, IMSD will return to the County Board and the County Executive for approval of the costs to fund 2014 the final phase of this project;

now, therefore,

BE IT RESOLVED, The Director of the Information Management Services Division is authorized to execute a professional services amendment with the Joxel Group, LLC for continuation of the implementation services of the Electronic Medical Records (EMR) solution for BHD.

Fiscal Note Attached