1-8-2016	FINANCE, PERSONNEL AND AUDIT COMMITTEE APPROPRIATION TRANSFERS

D		CAPITAL IMPROVEMENTS

Action Required

Finance, Personnel and Audit Committee

County Board (Majority Vote)

WHEREAS, your committee has received from the Department of Administrative Services, Fiscal Affairs, departmental requests for transfer to the 2015 capital improvement accounts and the Director finds that the best interests of Milwaukee County will be served by allowance of such transfers;

THEREFORE, BE IT RESOLVED, that the Director, Department of Administrative Services, is hereby authorized to make the following transfers in the 2015 capital improvement appropriations:

| 1) |  |  |  |  | From |  | To |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | WO60601 Rewire County Facilities # |  |  |  |  |
|  | 8509 | – | Other Building Improvement (CAP) |  | $210,000 |  |  |
|  | 6146 | – | Prof. Serv – Cap/Major Mtce |  | $37,920 |  |  |
|  | 9706 | – | Prof Div Services |  | $4,080 |  |  |
|  | 2903 | – | County Sales Tax |  |  |  | $252,000 |
|  | WO60603 Countywide Wire and Wireless Infrastructure * |  |  |  |  |
|  | 8588 | – | Other Capital Outlay (EXP) |  |  |  | $210,000 |
|  | 6146 | – | Prof. Services- Cap/Major Mtce |  |  |  | $37,920 |
|  | 9706 | – | Prof Div Services |  |  |  | $4,080 |
|  | 2903 | – | County Sales Tax |  | $252,000 |  |  |

# Existing Project, + Included in 5-Year Plan, * New Project

An appropriation transfer of $252,000 is requested by the Director of the Department of Administrative Services – Information Management Services Division (IMSD) to modify the scope of Project WO606 and to reallocate funding from WO60601 Rewire County Facilities to WO60603 Countywide Wire and Wireless Infrastructure.

The 2015 Adopted Capital Improvements Budget included an appropriation of $252,000 for WO60601 Rewire County Facilities Project (“subproject 01”) to complete the on-going standardized wired and wireless infrastructure in Milwaukee County Facilities. Financing was provided by sales tax. The scope of work for the 2015 appropriation was limited to the completion of an on-going project that upgraded voice and data wired and wireless infrastructure within the Behavioral Health Division (BHD) and County Board. The County Board’s wireless infrastructure has been completely replaced and BHD’s requirements have been met for their ongoing moves and initiatives.

This appropriation transfer will reallocate the $252,000 in sales tax financing to a new subproject WO60603 (“subproject 03”) Countywide Wire and Wireless Infrastructure and will be used to complete the on-going standardized wired and wireless infrastructure in Milwaukee County Facilities as a whole. The financing will also allow IMSD to remediate high priority areas and respond to related Technology Investment Idea Proposals (TIIPs) submitted through the Information Technology Steering Committee (ITSC).

This fund transfer has no tax levy impact.

TRANSFER SIGNED BY THE COUNTY EXECUTIVE JANUARY 8, 2016.

| 2) |  |  |  |  | From |  | To |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | WC103 CJF Cooling Tower Replacement # |  |  |  |  |
|  | 8501 | – | Other Building Improvement (CAP) |  |  |  | $410,000 |
|  | WC102 Courthouse Cooling Tower Replacement # |  |  |  |  |
|  | 8501 | – | Other Building Improvement (CAP) |  | $410,000 |  |  |

# Existing Project, + Included in 5-Year Plan, * New Project

An appropriation transfer of $410,000 is requested by the Director of the Department of Administrative Services (DAS) from the Courthouse Cooling Tower Replacement capital project (WC102) to provide funding to complete the Criminal Justice Facility (CJF) Cooling Tower Replacement capital project (WC103).

CJF Cooling Tower Replacement (WC103)

This project was approved/created as a fund transfer in September 2013 with an appropriation of $440,000. The CJF Cooling Tower has a large three section cooling tower on the roof serving 600 ton and 840 ton chillers in the basement. This existing cooling tower requires replacement.  A stainless steel sump on each tower is recommended in addition to the replacement of existing manual chemical feeder with automatic chemical feeder.  The project was bid on 9/10/2014.  Due to higher than anticipated bid prices, the existing budget for the CJF Cooling Tower project is not sufficient and created a project deficit of approximately $250,000.  Therefore, $250,000 of the requested approption transfer will offset this deficit.

During the peak of the summer heat, water leaks were observed in August, 2015. Damage to pipe headers and nozzles of cooling tower was noticed upon further investigation. The manufacturer agreed to replace all damaged parts on cooling tower without any charge to County even though it was verified later that all the damage to cooling tower resulted from scale build-up in two existing 14” vertical pipes. However, the manufacturer indicated the County must install line strainers to prevent any future clogging of nozzles and tower failure. The manufacturer will not honor the warranty or pay for any future damage if the County operates the tower without line strainers.  In order to operate cooling tower by April 1, 2016, (and be operational for the cooling season), $160,000 is requested as part of this appropriation transfer in order provide funding for the line strainers.

Courthouse Cooling Tower Replacement (WC102)

This project was included in the 2014 Adopted Capital Improvement Budget with an appropriation of $500,000. While this project of the Courthouse Cooling Tower is needed, DAS – Architecture and Engineering Services and DAS – Facilities Management staff has indicated the replacement of CJF cooling tower is a higher priority when comparing the two projects.  The design and preparation of bid documents was completed in 2014 and this project was also bid in September of 2014.  However, there was inadequate funding at that time to make a contract award and the project was put on hold.  Funding to resume this project will be requested in the 2017 capital budget process.

This fund transfer has no tax levy impact.

TRANSFER SIGNED BY THE COUNTY EXECUTIVE JANUARY 8, 2016.

| 3) |  |  |  |  | From |  | To |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | WO433 Criminal Justice Facility Glass Barrier # |  |  |  |  |
|  | 8509 | – | Land Impvmnts (CAP) |  |  |  | $61,950 |
|  | WJ063 House of Corrections Roof Repair # |  |  |  |  |
|  | 8502 | – | Major Maint Bldg (EXP) |  | $61,950 |  |  |

# Existing Project, + Included in 5-Year Plan, * New Project

An appropriation transfer of $61,950 is requested by the Director of the Department of Administrative Services (DAS) to transfer appropriations of $61,950 from the House of Corrections (HOC) Roof Repair capital project (WJ063) to provide funding to cover an anticipated deficit in the Criminal Justice Facility (CJF) Glass Barrier capital project (WO433).

DAS-Architecture and Engineering staff has indicated that approximately $61,950 in additional funding is required in order to successfully close-out the CJF Glass Barrier capital project (WO433) and alleviate a projected shortfall to the capital budget.  The funding shortfall in the capital budget primarily a result of the following:

1). Project Owners requested changes (additional items added to the original project scope) occurred during construction.  The two Owners changes included a countertop replacement and revision to the locksets and electric strike for two of the security doors.

2). Several unforeseen conditions also occurred during construction, adding to the cost of construction.  Mainly a materials and labor increase (for the ballistic resistant frame and glazing) at the beginning of the project, bracket modifications were required to avoid existing HVAC piping and ductwork, and two access panels were required.

3).  Additional time was required by Milwaukee County’s project manager and project coordinator to manage additional owner requested changes and several unforeseen conditions on the project site.

4). One Certificate of Payment for the general contractor is pending and payment of balance to finish plus retainage is also pending to close-out the project.

The 2014 Adopted Capital Improvement Budget included an appropriation of $500,000 for the HOC Roof Repair capital project (WJ063).  DAS-Architecture and Engineering staff has indicated that this project will come in under budget as two areas of the roof replacement were completed with funds from an insurance claim and not funded through the Capital Improvements Budget.

To reconcile the anticipated shortfall in the CJF Glass Barrier capital project (WO433), an appropriation transfer of $61,950 from the anticipated surplus in the HOC Roof Repair capital project (WJ063) is requested.

This fund transfer has no tax levy impact.

TRANSFER SIGNED BY THE COUNTY EXECUTIVE JANUARY 8, 2016.