File No. 12-178

(ITEM           )  From the Director, Department of Transportation, requesting authorization to amend the Professional Services Contract with Corlett, Skaer & Devoto Architects, Inc. (CSDA), to continue the implementation of the residential sound insulation program at General Mitchell International Airport (GMIA), by recommending adoption of the following:

A RESOLUTION

WHEREAS, implementation of the Federal Aviation Administration (FAA) approved Federal Aviation Regulation (FAR) Part 150 Noise Study Update recommendations required hiring a consultant to manage and implement the Airport Area Noise Management Program (NMP); and

WHEREAS, the NMP is the result of recommendations made in the FAR Part 150 Noise Compatibility Program (NCP) approved by the FAA in June 2009; and

WHEREAS, the program consists of providing all of the consulting and management services necessary to implement the various land and noise mitigation programs of NCP including the modification of approximately 650 residences to reduce the impacts of aircraft-generated noise on the occupants, voluntary land acquisition, sales assistance, and aviation easements; and

WHEREAS, the program is being conducted using the single parcel method; and

WHEREAS, Corlett, Skaer & Devoto Architects, Inc. (CSDA), is a full-service architectural firm specializing in the design and implementation of airport sound mitigation programs; and

WHEREAS, the CSDA consultant team consists of:

- KPH Construction, a firm with six years of experience on the previous Milwaukee program

- Hill International, a construction management firm with extensive expertise in program documentation management

- PSOMAS, an engineering consultant firm with expertise in mapping, Geographic Informational Systems, and construction management

- Geiger Engineering, a Milwaukee-based electrical engineering firm

- Engineering Concepts, a Waukesha-based full-service engineering firm that will address mechanical engineering design services

- Toki & Associates, a Wisconsin-based Minority Business Enterprise (MBE)/Disadvantaged Business Enterprise (DBE)/Small Business Enterprise (SBE) firm specializing in architectural and engineering services

- Weiss & Company, a Milwaukee-based DBE marketing and public relations agency, with previous marketing support experience at GMIA.

; and

WHEREAS, in a September 24, 2009, resolution, the County Board approved of retaining CSDA as the program management consultant for implementation of the NMP; and

WHEREAS, a Professional Services Contract was executed on March 11, 2010, between Milwaukee County and CSDA for a term of twenty-four (24) months with a not-to-exceed value of $9,034,427.70; and

WHEREAS, on March 31, 2010, the County authorized CSDA to proceed with program set-up and residential sound insulation tasks identified in the NMP Scope of Work, including:

- Staffing and furnishing the NMP office, including a public product display of sound treatment products used in the program

- Conducted verification of over 700 homes to identify those within the FAA-approved boundary and to prioritize those for participation from most loud to least loud

- Developed program materials including homeowner manuals, specifications, and program policy manuals

- Conducted DBE recruitment sessions in association with the County’s Office of Community Business Development Partners

- Conducted outreach and training of local contractors, including prime contractors and subcontractors

- Provided State of Wisconsin required “Lead Safe Renovation” classes for NMP contractors

- Conducted treatment of a “Pilot Group” of homes to verify product appropriateness, including pre and post-acoustical testing of all pilot group homes

- Created and implemented a “Bid Cycle” for the first 300 homes

; and

WHEREAS, this Amendment No. 1 of the contract between Milwaukee County and CSDA shall have a term of twelve (12) months (April 1, 2012, to March 31, 2013); and

WHEREAS, overall expenditures associated with implementation of the NMP for the twelve-month term include approximately $520,768 for inspection services provided by Milwaukee County Facilities Management staff, $8,725,200 for construction contracts with local contractors, and CSDA professional services fees of $5,432,865 for a total of approximately $14,678,833; and

WHEREAS, amending the CSDA contract will continue the implementation of the NMP to sound insulate approximately 18-20 homes per six-week period over the twelve-month term of the proposed amendment; and

WHEREAS, CSDA has committed to continue the 17% DBE involvement on the project including the utilization of Toki & Associates and Weiss & Company, and DBE participation for the contractors is 61% to date; now, therefore,

BE IT RESOLVED, that the Director, Department of Transportation, and the County Clerk are hereby authorized to amend the Professional Services Contract with Corlett, Skaer & Devoto Architects, Inc., to continue the implementation of the Airport Area Noise Management Program for a term of twelve (12) months, beginning April 1, 2012.

jlm

02/17/2012

H:\Shared\COMCLERK\Committees\2012\Feb\TPW\Resolutions\12-178.doc