# File No. 23-614

# The Director of DAS respectfully requests authorization to execute a fee increase up to $154,000 for an amendment to the professional services agreement with W.F. Baird & Associates, Ltd. for design services for capital project WP0706011, South Shore Breakwater Repair, resulting in a Not to Exceed (NTE) contract value up to $1,185,696.09 by recommending adoption of the following:

## A RESOLUTION

WHEREAS, The existing South Shore rubble mound breakwater is about 1,200 feet off the shoreline of Lake Michigan and parallels the shoreline for approximately 2.25 miles; and

WHEREAS, The South Shore breakwater serves as a near-shore structure that protects the shoreline and coastal assets along Cupertino, South Shore, and Bay View Parks; and

WHEREAS, Over the years the existing stones have been displaced due to storm events and ice forces causing flattening the breakwater; and

WHEREAS,  Age, high water, and wave action have resulted in numerous openings in the breakwater, and large stones that make up the structure have been moved into the adjacent navigation channel; and

WHEREAS, Capital project WP0706011 – South Shore Breakwater Repair was approved in the 2021 Capital Budget for $1,066,417 to complete the planning, design and construction documents for repair of the north and south segments of the breakwater; and

WHEREAS, Significant investments have been made to the Oak Leaf Trail, South Shore Yacht Club, South Shore Boat Launch, and related assets that rely on the protection of the north section of the breakwater; and

WHEREAS, The north section of the breakwater will be rehabilitated to increase the crest of the breakwater to a consistent height to protect the infrastructure land side of the breakwater; and

WHEREAS, Planning and design for the repair of the south section of the breakwater, located off the shoreline of Bay View Park, will look at the most cost effective alternative between rehabilitating the south section of the breakwater or dismantling the south section and constructing a revetment along the shore of Bay View Park; and

WHEREAS, Planning for the south breakwater segment will look at the effectiveness of each alternative in protecting the shoreline from erosion and any potential environmental concerns; and

WHEREAS, An appropriation of $2.4 million is included in the 2023 Capital Improvements Budget to begin the repair of the breakwater as the minimum needed to protect the shoreline from additional damage.

WHEREAS, An initial contract valued under $100,000 was executed with W.F. Baird & Associates to begin the field data collection with the understanding field data collection on Lake Michigan needs to occur before winter conditions set in on the lake; Executing the initial contract allowed the data collection to occur while authorization from the County Board is requested to execute the remainder of the contract, which exceeds $300,000; and

WHEREAS, This second fee increase will include the remainder of Baird's scope of services as originally negotiated.  The fee increase is to conduct an overwater geotechnical investigation. This will characterize existing soil layers to support the design of the North Breakwater (NBW) upgrade and allow the consultant to complete the Phase 1 design scope. In addition, the fee increase allows the consultant to resume design for Phase 2 of the work being the South Breakwater (SBW) as included in the original scope of work and

WHEREAS, This third fee increase is to the existing W.F. Baird & Associates contract that will provide technical support during tendering and construction observation services during repair of the breakwater needed to protect the shoreline from additional damage now, therefore

# BE IT RESOLVED, that pursuant to Wisconsin Statutes 59.21(31) and Milwaukee County General Ordinance Chapter 56, the Milwaukee County Board of Supervisors hereby approves execution of a fee increase to W.F. Baird & Associates’ professional services agreement up to $154,000 for capital project WP0706011, South Shore Breakwater Repair, resulting in a Not to Exceed (NTE) contract value up to $1,185,696.09.