COUNTY OF MILWAUKEE

INTEROFFICE COMMUNICATION

Date:	January 8, 2016

To:	Supervisor Theo Lipscomb, Chairman, County Board of Supervisors

From:	Laurie Panella, Chief Information Officer, DAS - Information Management Services Division

### Subject:	Report from the Chief Information Officer, Department of Administrative Services - Information Management Services Division, requesting authorization to amend a professional services contract with Plante Moran

Issue

The Chief Information Officer of the Department of Administrative Services – Information Management Services Division (DAS-IMSD) respectfully requests the authority to amend the Plante Moran (PM) professional services contract by $198,340 for a total contract value of $495,740 in order to continue PM’s work effort associated with capital project WO602 – Enterprise Platform Modernization. As a result of this amendment, PM’s deliverables will include requirements documentation, a Request for Proposals (RFP) for an Enterprise Resource Planning (ERP) system, RFP administration services, and ERP vendor contract negotiations.

Background

Milwaukee County is facing technical debt in many critical functional areas.  Technical Debt can be defined as aged hardware and systems that are no longer vendor supported, past useful life, pose risk to operations and require significant investment to remediate risk.  Two of the mission critical functional areas suffering from technical debt include Finance and Human Resource Management (HR).  In some instances such as with the Advantage application, the tool is 16 years old and requires proprietary hardware with specialized expertise to maintain. Many of these hardware components are no longer produced nor supported by the manufacturer.  Annual software maintenance, support, and licensing costs necessary to sustain the legacy Financial and HR applications have been regularly increasing and many legacy applications are no longer supported by the vendors. This creates risk for the County’s mission critical financial and HR systems.

Capital project WO602 – Enterprise Platform Modernization was created to address the county’s technical debt and inefficiencies in the current business operations with an initial appropriation of $550,000. The project also received $480,000 in the 2016 Capital Improvements Budget.

The 2015 scope of work included analysis and design with the intended result being a roadmap for products and solutions, costs for implementation of a new system(s), time lines, and migration strategies. The 2016 project scope reflects further analysis and design in order to develop detailed requirements including the identification of associated process optimization. This analysis and design will be used to create an RFP through which products and solutions will be competitively evaluated, scored and selected and all requirements will be identified for contract negotiations.  System migration is projected to begin in 2017.

WO602 – Enterprise Platform Modernization is a multi-phase project.   In the first phase of the overall project, the primary goal is to understand the current technical and functional state of the County’s enterprise financial and HR systems and to develop a plan for moving into the future.   Two related, yet separate, tasks are currently underway:  1) an assessment of the County’s legacy mainframe and application set, and; 2) a needs assessment and feasibility analysis to migrate the County to a modern Enterprise Resource Planning (ERP) system.

Current State

- Mainframe Assessment: It is a goal of the overall project that the new ERP utilize more cost effective and modern server and web-based platforms than what the current mainframe can provide.

Late in the third quarter of 2015, IMSD began a thorough assessment of the County’s legacy mainframe hardware and associated applications with the goal to design and implement a roadmap to migrate/sunset the associated applications and decommission the mainframe. This work effort is critical since the mainframe hardware contains many components that are no longer manufactured nor vendor supported; the system is at risk of failure and furthermore, the hardware and associated application set are increasingly costly to maintain.

An analysis of each application must be completed and a migration/sunset strategy designed and implemented in order to decommission the mainframe.  Preliminary assessment indicates that outside expertise may be required to complete the analysis and migration/sunset roadmap.  As the plan is being developed and timeline and funding are understood, IMSD will seek the necessary County Board approval with funding being provided through WO602-Enterprise Platform Modernization.

- Feasibility Analysis:  In September of 2015, upon passive review of the County Board of Supervisors, IMSD executed a $297,400 not-to-exceed professional services contract with Plante Moran (PM) to assist Milwaukee County with a needs assessment of the current financial and HR functional operations and a feasibility analysis for an Enterprise Resource Planning (ERP) system. PM’s work effort included an assessment of the County’s current financial and human resources environment functions and the identification of key strategic options and recommendations to optimize business operations.  In addition to these core financial and HR functions, the project included an assessment of the major best of breed and third-party financial and HR systems used by the County.  Specifically, the contract scope included conducting project management tasks, reviewing documentation, conducting interviews with County staff, and assessing the County’s technical environment to develop not only a needs assessment but an ERP System Feasibility Study for the following areas:

| General Ledger | Human Resources | Budgeting | Payroll |
| --- | --- | --- | --- |
| Accounts Receivable | Accounts Payable | Purchasing | Time and Attendance |
| Project Accounting | Fixed Asset Mgt | Treasury Mgt | Cash Receipting |
| Financial Reporting | Inventory Mgt | Pension Admin | Grant Accounting |
| Contracts | Document Mgt |  |  |

The assessment is substantially complete with a final report scheduled to be presented at the end of January 2016.  Preliminary results indicate that a new ERP implementation would provide business process optimization, data transparency, reduction in risk, standardization and overall greater efficiencies.

Next Steps

With the needs assessment nearly complete, IMSD is now requesting authorization to execute an amendment to the PM contract.  This amendment would allow PM to work with IMSD and County departments in order to validate business requirements, finalize ERP software specifications, develop and administer an ERP RFP, and assist the County in software selection and contract negotiations.

As the project continues to progress, IMSD will request authorization from the County Board for subsequent contracts and/or contract amendments as necessary.  In addition, IMSD will provide periodic informational updates to the County Board throughout the duration of the project.

Recommendation

The Chief Information Officer of the Department of Administrative Services - Information Management Services Division, respectfully requests approval to execute a professional services contract amendment with Plante Moran in order to continue the work effort associated with capital project WO602 – Enterprise Platform Modernization. As a result of this amendment, Plante Moran’s deliverables will include requirements documentation, a Request for Proposal (RFP) for an Enterprise Resource Planning (ERP) system, RFP administration services, and ERP vendor contract negotiations.

Fiscal Impact

This action would increase the current professional services contract with Plante Moran by $198,340 for a total contract value of $495,740.  The requested funds are included in Capital project WO602 - Enterprise Platform Modernization.  A fiscal note form is attached.

Approved by:

Laurie Panella, DAS-IMSD

Chief Information Officer

cc:	County Executive Chris Abele

Raisa Koltun, Chief of Staff

Supervisor Willie Johnson Jr., Co-Chair, Finance and Audit Committee

Supervisor Jim “Luigi” Schmitt, Co-Chair, Finance and Audit Committee

Supervisor Jason Haas, Vice-Chair, Finance and Audit Committee

Kelly Bablitch, Chief of Staff, County Board of Supervisors

Teig Whaley-Smith, Director, Department of Administrative Services

Steve Kreklow, Policy, Strategy and Budget Administrator, DAS

Steve Cady, Research & Policy Director, Comptroller’s Office

Lara Lukasik, Budget & Management Analyst, DAS

Janelle Jensen, Committee Clerk, Finance and Audit Committee

Coco Kalinowski, Business Solutions Manager, DAS –IMSD

Brian Birchbauer, Project Management Office, DAS-IMSN

Paul McAllister, Project Manager, IMSD

Gina DeSota, Administrator Financial Operations, DAS-Central Business Office

Clare O’Brien, Financial Manager, DAS-Central Business Office

Adam Rujan, Partner, Plante Moran

Mike Riffel, Project Manager, Plante Moran