(Item  )From the Director, Milwaukee County Zoo requesting authorization to extend the Zoo Master Planning contract of PGAV to include the full design service for a new auxiliary entrance complex to be constructed to mitigate impacts of the loss of Zoo land to WisDOT.

A RESOLUTION

WHEREAS, the Wisconsin Department of Transportation (WisDOT) Zoo Interchange Renovation Project requires the WisDOT’s acquisition of the Zoo’s auxiliary parking lot which will require a mitigation program which includes an constructing an auxiliary entrance for Zoo guests, replacement parking lot, visitor service facilities and a new animal exhibit; and

WHEREAS, WisDOT has provided “cost to cure” funding intended for the construction of an auxiliary entrance for Zoo guests, replacement parking lot, visitor service facilities and a new animal exhibit; and

WHEREAS, the Zoological Gardens will lose the use of portions of the current parking lot beginning in October 2014, the replacement parking lot must be opened to the public by May 22, 2015, and the animal exhibit, gift shop and visitors service building must be opened no later than a year after, the design of these facilities must begin in August, 2014; and

WHEREAS, contracting a qualified design firm via the standard County RFP process will take more than three months, delaying the start of design until November 2014, subsequently delaying the opening of the parking lot until past the summer of 2015, and the opening of the entrance facilities and new exhibit until past the summer of 2016, a more expeditious process of contracting a design firm must be considered; and

WHEREAS, the firm of PGAV who had prepared the Zoo Master Plan and the studies, conceptual design and cost estimates for the new auxiliary entrance and parking facilities is a world renowned expert in animal exhibits and destination facilities complex design, and the contract for the Zoo Master Plan remains open; and for providing services to implement the ancillary entrance complex has proposed a competitive fee, an expeditious process, a substantial commitment to engage local architectural and engineering firms, and a minimum of 25% commitment in DBE participation, the implementation of the mitigation program within the intended time frame; and

WHEREAS, the approval of the Milwaukee County Board is required of the extension of such a contract; now, therefore,

BE IT RESOLVED, that Milwaukee County board approves the extension of the Zoo Master Planning contract with PGAV as proposed to include the full design service for a new auxiliary entrance complex to be constructed to mitigate impacts of the loss of Zoo land to WisDOT in an amount not to exceed $900,000.