File No. 10-325(a)(a)/11-214

(Journal, April 21, 2011)

(ITEM   )  From the Interim Chief Information Officer of the Department of Administrative Services, requesting authorization to amend a professional services contract between Joxel Group, LLC and the Information Management Services Division (IMSD) for program and project management services related to Electronic Medical Records (EMR) replacement, by recommending adoption of the following:

# A RESOLUTION

WHEREAS, the Department of Administrative Services – Information Management Services Division (IMSD) requests approval to amend the existing professional services agreement with the Joxel Group, LLC (TJG) for the Electronic Medical Records (EMR) replacement project; and

WHEREAS, the effect of the requested amendment would be to extend the current professional services contract to cover “Phase 2 – Request for Proposal (RFP) Process and Vendor Selection” of the EMR replacement project and to increase the total value of the contract by $169,440 bringing the total value of the contract from $184,700 to $354,140; and

WHEREAS, capital project WO444 - Electronic Medical Records System (EMR) was adopted in the 2010 Capital Improvement Budget to replace the EMR system for the Office of the Sheriff (MCSO) and to implement a new EMR system for the Behavioral Health Division (BHD) and IMSD was appointed project lead on this initiative; and

WHEREAS, the EMR project is broken down into four phases including Phase 1 – Planning and Design, Phase 2 – Request for Proposal (RFP) Process and Vendor Selection, Phase 3 – Implementation, Phase 4 – Closeout and Audit; and

WHEREAS, the Joxel Group (TJG) was competitively awarded a professional services contract to provide both program management and project management services for the EMR project executed on August 9, 2010, and the County Board of Supervisors previously approved File No. 10-325, which provided authority pursuant to Milwaukee County Code of General Ordinances (MCGO) Chapter 56.30 (4)(b)(3)(a) for professional service contracts and extension exceeding $50,000; and

WHEREAS, TJG has since completed Phase 1 of the EMR project and IMSD is requesting to continue using TJG during Phase 2, which is currently in process and upon completion of Phase 2, IMSD will be able to produce cost estimates for the remaining phases (Phase 3 and Phase 4) of the EMR project based upon the proposed replacement solutions; and

WHEREAS, because the 2011 appropriation for this project was originally funded with proceeds from the UWM land sale IMSD is recommending that the funding of $169,440 necessary to complete Phase 2 be funded from the 2011 IMSD operating budget if capital funds are unavailable; and

WHEREAS, IMSD will need to work with the Department of Administrative Services (DAS) as estimates for the remaining phases (Phase 3 and Phase 4) of this project become available to determine financing mechanisms, cash flow, and future appropriations needed to complete this project overall; and

WHEREAS, IMSD would return to the County Board for final approval of the proposed EMR solutions, including related financing considerations, before proceeding with implementation for this project; and

WHEREAS, at its meeting on April 14, 2011, the Committee on Finance and Audit recommended approval of the said request (vote 4-2); now, therefore,

BE IT RESOLVED, the Interim Chief Information Officer of the Department of Administrative Services – Information Management Services Division (IMSD) is authorized to amend the professional services contract with the Joxel Group, LLC (TJG) for program and project management services related to the Electronic Medical Records (EMR) replacement project; and

BE IT FURTHER RESOLVED, the effect of the requested amendment would be to extend the current professional services contract to cover “Phase 2 – Request for Proposal (RFP) Process and Vendor Selection” of the EMR replacement project and to increase the total value of the contract by $169,440 bringing the total value of the contract from $184,700 to $354,140.

H:\Shared\COMCLERK\Committees\2011\Apr\F&A\Resolutions\IMSD Resolution Joxel EMS contract.doc