1-10-2014	FINANCE, PERSONNEL AND AUDIT COMMITTEE APPROPRIATION TRANSFERS

B		CAPITAL - RECEIPT OF REVENUE	File No. 14-85

(Journal, December 20, 2012)

# Action Required

# Finance, Personnel and Audit Committee

County Board (2/3 Vote)

WHEREAS, department requests for transfers within their own accounts have been received by the Department of Administrative Services, Fiscal Affairs, and the Director finds that the best interests of Milwaukee County will be served by allowance of such transfers;

THEREFORE, BE IT RESOLVED, that the Director, Department of Administrative Services, is hereby authorized to make the following transfers in the 2013 appropriations of the respective listed departments:

|  |  |  |  |  | From |  | To |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1) | WV018012 Underground Storage Tanks # |  |  |  |  |
|  | 8527 | – | Land Improvements (CAP) |  |  |  | $20,000 |
|  | 8528 | – | Major Maint Land Improvements (EXP) |  |  |  | $7,000 |
|  | Org Unit 5741 DAS- Environmental and Energy |  |  |  |  |
|  | 8528 | – | Major Maint Land Improvements (EXP |  |  |  | $31,549 |
|  | 2999 | – | Revenue From Other Government |  | $58,549 |  |  |

# Existing Project, + Included in 5-Year Plan, * New Project

A 2013 appropriation transfer of $58,549 is requested by the Director of the Department of Administrative Services (DAS) to increase expenditure authority and revenue for Org. Unit 5741 Department of Administrative Services – Architecture & Engineering and Environmental Services (DAS-AE&ES) and Project WV018012 Underground Storage Tanks (USTs).

In October 2013 the Wisconsin DNR reimbursed Milwaukee County for work performed at the Dretzka Park Service yard for soil remediation. This PEFCA reimbursement was unanticipated revenue for 2013 for the work done at Dretzka Park and expenses were already incurred in Org. Unit 5741 DAS-Environmental and Energy. DAS-AE & ES is requesting recognize the PEFCA funds in Org. Unit 5741 DAS-Environmental and Energy and to utilize other surplus operating funds to finance various unanticipated work that was done as part of the USTs project. The work relating to the UST project was performed at Washington, Mitchell and Doyne Parks.

Washington Park

Additional expenditure authority of $15,000 is requested to finance work completed at Washington Park to install a sump under the existing dispenser.  Recently it was discovered that the tank has a defective seal and groundwater water is leaking into the tank.  State law requires that the tank be repaired or removed.  The additional funds are requested to perform the additional out of scope repairs to the tank at the same time as the installation of the dispenser sump.

Mitchell Park

Additional expenditure authority of $5,000 is requested for work performed at Mitchell Park. The construction of the new greenhouse facility and repaving of the Domes service yard parking lot, required emergency tank testing and manhole resetting to ensure that construction activities did not harm the existing 15,000-gallon diesel fuel tank.

Doyne Park

Additional expenditure authority of $7,000 is requested for work completed at Doyne Park. During a regular inspection at Doyne Landfill an underground storage tank was discovered that was previously not known to exist.  Milwaukee County was required by State law to remove the tank and complete an investigation.  The additional requested funds will be used to cover the costs of the tank removal.

This transfer has no tax levy impact.

TRANSFER SIGNED BY THE COUNTY EXECUTIVE JANUARY 10, 2014.

|  |  |  |  |  | From |  | To |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 2) | WO150012 Courthouse Fire Project # |  |  |  |  |
|  | 8589 | – | Other Capital Outlay (2013 Expenses) |  |  |  | $8,357,000 |
|  | 9731 | – | Engineering Bldg Maintenance Services (2013 Expenses) |  |  |  | $37,000 |
|  | 8589 | – | Other Capital Outlay (Estimated 2014 1st Quarter Expenses) |  |  |  | $2,675,000 |
|  | 4959 | – | Recoveries |  | $7,000,000 |  |  |
|  | 1945 – Appropriation for Contingencies |  |  |  |  |
|  | 8901 | – | Appropriation for Contingencies (2013 Courthouse Fire Related Expenses) |  | $1,394,000 |  |  |
|  | 8901 | – | Appropriation for Contingencies (Requested to be Carried Over to Finance Estimated 2014 1st Quarter Courthouse Fire Related Expenses) |  | $2,675,000 |  |  |

# Existing Project, + Included in 5-Year Plan, * New Project

A 2013 appropriation transfer of $11,069,000 is requested by the Director of the Department of Administrative Services to recognize revenue from insurance recovery proceeds, decrease expenditure authority from the Appropriations for Contingency account and increase expenditure authority in Capital Project WO150, Courthouse Fire Project.

An October 2013 appropriation transfer approved by the County Board and County Executive created Project WO150 Courthouse Fire Project.  The initial transfer created $5,999,500 of expenditure authority and revenue from insurance proceeds to reflect the current status of the project.

This appropriation transfer increases expenditure authority for the project by $11,069,000 in order to reflect $8,394,000 of actual and accrued 2013 expenses related to the project and $2,675,000 of estimated 2014 first quarter expenses related to the project. The total 2013 expenses for the project are approximately $14,400,000. The 2013 work primarily includes items related to temporary power provision, electrical and mechanical component replacements, restoration work (including carpet and ceiling tile replacement), internal staff overtime charges and surface cleaning of floors, walls, and ceilings.

This appropriation transfer will increase the budget for insurance proceeds by $7,000,000 in order to reflect the actual insurance proceeds the have been received to date.  The remaining $4,069,000 is being provided from the Appropriations for Contingency account. Of the $4,069,000, $1,394,000 will be used to finance 2013 project related expenses prior to the insurance proceeds being received. The remaining $2,675,000 will be used to provide financing for estimated first quarter 2014 related project expenses.   The Appropriations for Contingency account is providing financing for the project prior to the reciept of the insurance proceeds.  The Appropriations for Contingency account will be reimbursed subsequent to the anticipated receipt of the insurance proceeds.

A resolution is also being submitted to the Finance, Personnel, and Audit Committee that would allow for the immediate carryover of the $2,675,000 of budgeted expenditures in the Courthouse Fire Project in order to provide financing for estimated 2014 first quarter expenses.

This fund transfer has no tax levy impact.

TRANSFER SIGNED BY THE COUNTY EXECUTIVE FEBRUARY 4, 2014.