File No.

Journal

(ITEM      ) From the Director, Department of Transportation, and the Airport Director requesting that Milwaukee County amend the Professional Service Contract between Milwaukee County and Corlett, Skaer & Devoto Architects, Inc. (CSDA) at General Mitchell International Airport (GMIA) by recommending adoption of the following:

RESOLUTION

WHEREAS, implementation of the FAA-approved FAR Part 150 Noise Study Update recommendations required hiring a consultant to manage and implement the Airport Area Noise Management Program (NMP); and

WHEREAS, the NMP is the result of recommendations made in the Federal Aviation Regulation Part 150 Noise Compatibility Program approved by the FAA in June 2009; and

WHEREAS, the program consists of providing all of the consulting and management services necessary to implement the land and noise mitigation programs of the Noise Compatibility Program (NCP) including the modification of approximately more than 600 residences to reduce the impacts of aircraft-generated noise on the occupants, sales assistance and avigation easements; and

WHEREAS, the program uses the single parcel contracting method with all construction work performed by local contractors; and

WHEREAS, CSDA is a full-service architectural firm specializing in the design and implementation of airport sound mitigation programs; and

WHEREAS, the CSDA consultant team consists of:

- KPH Construction, a Milwaukee-based firm with six years of experience on the previous Milwaukee program.

- Hill International, a national construction management firm with extensive expertise in program documentation management.

- PSOMAS, a national engineering consultant firm with expertise in mapping, Geographic Informational Systems and construction management.

- Geiger Engineering, a Milwaukee-based electrical engineering firm.

- Engineering Concepts, a Waukesha-based full-service engineering firm that will address mechanical engineering design services.

- Toki & Associates, a Wisconsin-based MBE/DBE/SBE firm specializing in architectural and engineering services.

- 2-Story Creative (formerly Weiss, & Company), a Milwaukee-based DBE public relations and community outreach agency; and

WHEREAS, in a September 24, 2009 Resolution, the County Board approved of retaining CSDA as the program management consultant for implementation of the Noise Management Program; and

WHEREAS, a professional services contract was executed on March 11, 2010 between Milwaukee County and CSDA for a term of 24 months with a not-to-exceed value of $9,034,427.70; and

WHEREAS, on March 31, 2010, the County authorized CSDA to proceed with program set-up and residential sound insulation tasks identified in the NMP Scope of Work; and

WHEREAS, Amendment No. 1 of the contract between Milwaukee County and CSDA was executed on April 2, 2012 for a term of twelve months (April 1, 2012 to March 31, 2013) with a not to exceed value of $5,640,400 to continue implementation of the NMP; and

WHEREAS, Amendment No. 2 of the contract was executed on March 18, 2013, for a term of twelve months (April 1, 2013 to March 31, 2014 with a not to exceed value of $5,920,000 to continue implementation of the NMP; and

WHEREAS, Amendment No. 3 of the contract was executed on March 31, 2014, for a term of twelve months (April 1, 2014 to March 31, 2015) with a not to exceed value of $5,256,316 to continue implementation of the NMP; and

WHEREAS, CSDA, during Amendment No. 3, will complete oversight of the last group of 17 single-family homes within the FAA determined eligibility boundary and has started treatment of the 108 multi-family units, and

WHEREAS, CSDA, during Amendment No. 4, will provide all of the administration and program management services necessary to complete the residential sound insulation program including:

- Sound insulation if 108 multi-family units and remaining eligible single family parcels

- Coordinate and resolve homeowner product warranty issues

- Update and transfer land use GIS mapping to reflect acquisition of Avigation Easements and treatment of more than 650 parcels

- Close the program office and product showroom

- Transfer the electronic program management system and associated database to the Airport

- Assist the Airport in FAA program reporting and FAA grant reporting to close the NMP

WHEREAS, Federal, State and local funding is currently available to complete

the NMP including CSDA Amendment No. 4 upon approval; and

WHEREAS, DBE participation for the small construction contractors performing the home modifications has been 56% to date; and

WHEREAS, CSDA has committed to continue the 17% DBE goal on the project including the utilization of Toki & Associates and 2-Story Creative (formerly Weiss & Company); and

WHEREAS, the NMP requires the delivery of ongoing professional services by CSDA to continue to implement the County’s Noise Management Program and close the program in accordance with Federal Aviation Administration requirements; and

WHEREAS, Amendment No. 4 of the contract between Milwaukee County and CSDA, if approved, shall have a term of four months (April 1, 2015 to July 31, 2015) and a not to exceed value of $1,654,960 to complete implementation of the NMP and close the program; and

WHEREAS, the FAA requires that the program be closed out by September 30, 2015; and

WHEREAS, it is requested that the County Board authorize the Department of Transportation-Airport Division to amend its March 31, 2010, contract with CSDA, adding $1,654,960 (one million six hundred fifty-four nine hundred sixty dollars) for a term of 4 months:  April 1, 2015 to July 31, 2015, to complete implementation of Milwaukee County’s Airport Area Noise Management Program, now, therefore,

BE IT RESOLVED, that the Airport Director is hereby authorized to amend the Professional Service Contract Milwaukee County and Corlett, Skaer & Devoto Architects, Inc. (CSDA).