5-29-2015	FINANCE, PERSONNEL AND AUDIT COMMITTEE APPROPRIATION TRANSFERS

C		CAPITAL - RECEIPT OF REVENUE

# Action Required

# Finance, Personnel and Audit Committee

County Board (2/3 Vote)

WHEREAS, department requests for transfers within their own accounts have been received by the Department of Administrative Services, Fiscal Affairs, and the Director finds that the best interests of Milwaukee County will be served by allowance of such transfers;

THEREFORE, BE IT RESOLVED, that the Director, Department of Administrative Services, is hereby authorized to make the following transfers in the 2015 appropriations of the respective listed departments:

| 1 |  |  |  |  | From |  | To |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | WM01602 Milwaukee Public Museum North Wall Structural Improvements # |  |  |  |  |
|  | 8509 | – | Other Improvement (Cap) |  |  |  | $172,000 |
|  | 4932 | – | Private Gifts/Donations |  | $172,000 |  |  |

# Existing Project, + Included in 5-Year Plan, * New Project

An appropriation transfer of $172,000 is being requested by the Director of the Department of Administrative Services (DAS). The transfer is being requested in order to recognize a donation of $172,000 that was given to offset costs associated with the photovoltaic (PV) panels that were installed on the south side of the Milwaukee Public Museum (MPM) as part of Project WO11405 Museum Façade Replacement and to allocate the donation to a new subproject of the Project WM016 Milwaukee Public Museum Façade (north side). The new subproject is WM01602 Milwaukee Public Museum North Wall Structural Improvements.

WO11405 Museum Façade Replacement (South side of MPM)

The 2011 Capital Improvements Budget (2011 Budget) included an appropriation of $1,400,000 for the repair and replacement of shelf angles and the repair/replacement of the marble veneer panels at the Milwaukee Public Museum. The financing was provided by $1,400,000 of reallocated general obligation bond proceeds.

In 2013, the County and MPM agreed to replace the panels on the south side of the building with (PV) panels rather than a composite material that resembles stone.  However, a donation would be needed to cover the more costly alternative.

At the end of 2014, the Project WO11405 was substantially complete.  The project lapsed a deficit amount to the bottom line of approximately $184,000. Since the project has been completed, it is now being requested that the donation and the associated expenditure authority be allocated to the newly created subproject (North Wall Structural Improvements) of WM016 MPM Façade Replacement (north side of the building).

WM016 Milwaukee Public Museum Façade (North side of MPM)

The 2015 Capital Improvements Budget (2015 Budget) included an appropriation of $895,963 for the cleaning/replacement of shelf angles and the repair/replacement of the marble veneer panels of the north side of the MPM. In addition, a new flashing system will be designed, detailed and installed. The financing is provided from general obligation bond proceeds.

WM01602 Milwaukee Public Museum – North Wall Structural Improvements

In January 2015, the County’s Facilities Assessment Team discovered that an existing steel ledger angle used to support the concrete structural slab of the connecting link between the MPM and MacArthur Square Parking Garage (MacArthur Square) was deteriorating. Prolonged rain water and salt infiltration from the above sidewalk has damaged and deteriorated the steel ledger angle to questionable structural stability. Spalling of the concrete foundation wall and rusting of the foundation wall’s steel reinforcing bars have also raised concerns of needed repair.

In March 2015, repair of the ledge was deemed urgent by the County’s Facilitates Assessment Team due to the condition of the support angle and the additional weight of temporary scaffolding being added above for the north façade restoration project (Project WM01601). An urgent investigation was initiated by the Facilities Assessment Team and a structural consultant was used to lead the investigation.

Phase One of the urgent investigation and repair project was to investigate the cause and extent of deterioration to the steel ledger angle and foundation wall.

Phase Two of the urgent investigation and repair project had the goals of providing temporary shoring of the MacArthur Square structural slab to continue the MPM north façade restoration project uninterrupted and to provide a permanent support to replace the deteriorated steel ledger angle, and repair the concrete spalling of the foundation wall.

Phase Three of the investigation and repair project involves a second structural issue on the floor of the MacArthur Square structural slab support above the public corridor (ground level at MPM) adjacent to the exit stairwell.  Phase 3 involves investigating a continuation of the same steel ledger angle supporting the MacArthur Square structural slab that is adjacent to the Phase 1 and Phase 2 areas.  The structural consultant is working to determine the extent of deteriorated conditions of the MacArthur Square structural slab above the public corridor (ground level) at MPM.  The main goal of Phase 3 is to determine the cause and extent of deterioration, determine if temporary shoring is required, and to provide a permanent support to replace the deteriorated steel ledger angle.  A very preliminary estimate of $15,000 has been developed and is included in the transfer request.  The estimate may require future appropriation should it vary significantly from the very preliminary estimate.

This fund transfer is being requested in order for a more permanent fix in the two areas that were identified and to finance all investigation, design, and construction work that has been done to date. The preliminary indication for the first area (Phases One and Two) is that a new concrete and steel support wall needs to be constructed and that a heater unit, discharge piping and electrical equipment need to be relocated. The preliminary indication for the second area (Phase Three) is to determine the cause and extent of deterioration, determine if temporary shoring is required, and to provide a permanent support to replace the deteriorated steel ledger angle above the public corridor (ground level at MPM) adjacent to the exit stairwell. This appropriation transfer will create the $172,000 budget associated with the private donation and use it to finance the structural improvements that are necessary in the new subproject.

There is no tax levy impact from this transfer.

TRANSFER SIGNED BY THE COUNTY EXECUTIVE MAY 29, 2015.

| 2 |  |  |  |  | From |  | To |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | WP280 Menomonee River Parkway Reconstruction # |  |  |  |  |
|  | 8527 | – | Land Improvements |  |  |  | $190,992 |
|  | 2299 | – | Other State Grants and Reimbursements (Stewardship Grant) |  | $145,992 |  |  |
|  | 2299 | – | Other State Grants and Reimbursements (Recreational Tail Act) |  | $45,000 |  |  |

# Existing Project, + Included in 5-Year Plan, * New Project

An appropriation transfer of $190,992 is being requested by the Director of the Department of Parks, Recreation and Culture to increase expenditure authority and revenue for Project WP280 Menomonee River Parkway Reconstruction in order to recognize State of Wisconsin Department of Natural Resources (DNR) Stewardship and Recreation Trails act grants.

The 2013 Capital Improvements Budget included an appropriation of $100,000 for the planning and conceptual design phase of the Menomonee Park Reconstruction. Design and construction appropriations of $3.2 million and $3.8 million were added in 2014 (Burleigh St. to Congress St.) and 2015 (Church St. to Burleigh St.) respectively.

Additional appropriation transfers have also been approved for the project. In October 2014, a transfer was approved to recognize a grant of up to $227,000 from Milwaukee Metropolitan Sewerage District (MMSD) to construct green infrastructure (e.g. rain gardens, bioswales) that will reduce the volume of storm water in the sewage system and the amount of pollutants discharged to surface waters. Also in 2014, County Board Resolution 14-438 added $250,000 of additional revenue and expenditure authority as a result of easements being granted to the City of Wauwatosa (City).

The project consists of the rebuilding and reconstruction of the entire roadway along with all storm sewers; transitions to City and State Highways; parkway lighting including transformers, poles; lights and underground wiring. Also, traffic calming measures are being incorporated as well as green alternatives, storm water best management practices, and stream bank erosion protection. Native restoration and natural areas management are also being included in the reconstruction. In 2012, the parkway was given an asphalt condition assessment rating of 32 which indicates the need for an immediate renovation of this parkway drive.

This June 2015 appropriation transfer is being requested to recognize $145,992 of Stewardship grants and a $45,000 Recreation Trail Act grant. The associated expenditure authority will be used to integrate bicycle and pedestrian enhancements on the project to improve safety.

Phase I of the project (Burleigh St. to Congress St.) is under construction and is anticipated to be completed in July 2015. The design of Phase II of the project (Church St. to Burleigh St.) has been finalized. Construction on Phase II is anticipated to begin in July 2015 and be substantially complete be the end of the year. The green infrastructure on the project will be established over the next three years.

There is no tax levy impact from this transfer.

TRANSFER SIGNED BY THE COUNTY EXECUTIVE MAY 29, 2015.