(File No. 25-272)

From the Director, Department of Transportation and the Airport Director, Department of Transportation Requesting an Appropriation Transfer to increase expenditure authority to $95,200,000 in Order to appropriately align design funds and to fund the construction phase for Capital Project WA0221 – GMIA International Terminal Project, by recommending the following:

# A RESOLUTION

WHEREAS, the airport had anticipated the E Concourse redevelopment project would have been completed in 2022; and

WHEREAS, the effects of the COVID-19 outbreak caused the airport to put the project on hold given the unforeseen nature of the pandemic; and

WHEREAS, in 2019, the board authorized a total of $55 million for design and construction of WA221 based on reasonable estimates at the time; and

WHEREAS, the effects of inflation post-pandemic have significantly impacted project costs; and

WHEREAS, based on bids received and final project cost estimates the project is now estimated at $95,200,000 for design and construction; and

WHEREAS, funding for the project remains a mix of funding sources including airport development fund revenues, passenger facility charge (PFC) cash and PFC backed bonds, along with federal terminal grant funds; and

WHEREAS, provided there is final year of grant funding of the airport terminal grant program, the airport anticipates making application for the receipt of additional funds that will help support the project financially, now, therefore,

BE IT RESOLVED, the Office of Strategy, Performance, and Budget and the Office of the Comptroller are authorized to process an administrative appropriation transfer increasing expenditure authority to $95,200,000 and to recognize equally offsetting revenues in order to fund design and construction phase activities for capital project WA0221 – GMIA International Terminal Project.

BE IT FURTHER RESOLVED, that the Airport Director, the Office of Strategy, Performance, and Budget and the Office of the Comptroller are further authorized to process additional future appropriation transfers to adjust funding sources should additional adjustments be necessary to recognize additional funding sources such as grant funds, or changes in the funding composition, so long as the overall project does not exceed the authorized amount.