File No. 23-781

From the Executive Zoo Director, requesting approval to enter into an agreement with the Zoological Society of Milwaukee for the construction of a new Rhino habitat in an amount not to exceed $22,209,691, by recommending adoption of the following:

A RESOLUTION

WHEREAS, The Zoo’s 2013 Master Plan developed with the Society addressed the need to upgrade facilities to comply with the Association of Zoos and Aquariums’ accreditation standards for a habitat complex called Adventure Africa; and

WHEREAS, the Master Plan included a new habitat for elephants and upgrades to the old elephant and pachyderm habitats for hippos and rhinos; and

WHEREAS, Adventure Africa – Phase 1 Elephants opened in May of 2019 and Phase 2 Hippos opened in May of 2020; and

WHEREAS, as part of the 2020 Capital Budget, the County in association with the Society agreed to begin the design of Adventure Africa Phase 3 Rhinos for the replacement of the former elephant habitat and renovation of the remainder of the pachyderm complex including the addition of a new central pathway through the Zoo; and

WHEREAS, the schematic design of Phase 3 Rhino is complete and through the use of a Construction Manager at Risk (CMAR) contracting, the construction costs are $22,209,691 with the Society contributing up to $6,000,165 of the construction cost and the County’s share being $16,209,526;

WHEREAS, in order to complete the construction bid documents in 2023 to ensure the construction of the Rhino habitat can stay on track to begin in March of 2024, the Zoological Society of Milwaukee is contributing $487,043, as included in  Milwaukee County Board of Supervisors Resolution File No. 23-781, to provide the additional funding to continue the Rhino construction bid documents, and will be credited towards the Society’s contribution of $6,000,165 and is contingent upon the approval of the Rhino project; and

WHEREAS, per the 2020 Memorandum of Understanding between the County and Society, both entities are required to enter into individual project agreements for all joint funded capital projects; and

WHEREAS, the County and Zoological Society wish to jointly develop a new Rhino habitat for the Milwaukee County Zoo as part of the Adventure Africa complex; now; and

WHEREAS, the County and Zoological Society funding detail for the Rhino Capital Project is shown in the table below:

; now, therefore,

BE IT RESOLVED that the Milwaukee County Board of Supervisors hereby authorizes the County Executive, the Department of Administrative Services, the Office of the Comptroller, the County Clerk, Office of Corporation Counsel, Executive Zoo Director and any other Milwaukee County official deemed necessary, to prepare and execute all documents, instruments, agreements, or otherwise, including without limitation execution of the Construction Agreement, and to perform all actions necessary to effectuate the commitment to enter into an Adventure Africa Phase 3 Rhino Project Agreement with the Zoological Society of Milwaukee and Construction Manager At Risk agreement with Gilbane Building Company in an amount not to exceed $22,209,691, with the Society contributing up to $6,000,165 of the construction cost and the County’s share of the construction project not to exceed $16,209,526; and

BE IT RESOLVED that the Milwaukee County Board of Supervisors hereby authorizes the Executive Zoo Director to enter into the aforementioned Construction Agreement contingent upon the approval by County Board to enter into an agreement up to a not to exceed amount of $22,209,691 based on a construction project cashflow analysis, expenditures in an amount of $12,474,238 authorized in the 2024 Capital Budget including $5,513,122 in revenues from the Zoological Society of Milwaukee and an amount not to exceed $9,248,410 is authorized in the 2025 Capital Budget; and

BE IT RESOLVED that should the County Board authorize the amount of $12,474,238 in the 2024 Capital Budget including $5,513,122 in revenues from the Zoological Society of Milwaukee, the County Board shall authorize an amount not to exceed $9,248,410 in the 2025 Capital Budget; and

BE IT RESOLVED the Milwaukee County Zoological Department, The Concord Group, and Gilbane Building Company must provide an updated construction project cashflow analysis indicating no expenditures beyond $12,474,238 will be required (nor paid) in 2024 unless additional appropriations are authorized by the County Board; and

BE IT RESOLVED the Milwaukee County Zoological Department, The Concord Group, and Gilbane Building Company must provide an updated construction project cashflow analysis indicating no expenditures beyond $9,248,410 will be required (nor paid) in 2025 unless additional appropriations are authorized by the County Board; and

BE IT FURTHER RESOLVED, if the County does not appropriate funding, then the County withdraws the authorizations in this resolution; and,

BE IT FURTHER RESOLVED, pursuant to adoption of Resolution File No. 23-781 by the Milwaukee County Board of Supervisors, the Office of Strategy, Budget and Performance and the Office of the Comptroller are authorized to provide an administrative transfer creating budget authority for new Capital Project WZ0141 Adventure Africa – Rhino (project) and to recognize revenue of $487,043 from the Zoological Society contribution to be applied towards the project.