Date:		May 21, 2012

To:		Supervisor Marina Dimitrijevic, Chairperson, County Board of Supervisors

Supervisor Michael Mayo, Sr., Chairperson, Transportation, Public Works Committee

From:	Gregory G. High, Director, Architecture, Engineering and Environmental Services Section, DAS - Facilities Management

Subject:	Guaranteed Energy Savings Performance Contracting (GESPC) to Repair County Building Infrastructure – Proposal from Johnson Controls, Inc.

### Project # 5081-8479, Part B

# POLICY

The Director of the Architecture, Engineering and Environmental Services Section, DAS - Facilities Management Division (AE&ES) is requesting authorization to prepare, review, approve and execute all contract documents as required to hire Johnson Controls Inc. (JCI), an Energy Services Company (ESCO) previously approved as qualified by the County Board, to provide Phase 2 Guaranteed Energy Savings Performance Contracting (GESPC) to repair and renew Milwaukee County building infrastructure based on the energy audits performed at selected County facilities and as described in  previous reports from the Department of Transportation and Public Works (DTPW) to the County Board.

# BACKGROUND

In the July 2008 County Board cycle DTPW submitted to the TPW/T Committee a report that recommended which buildings should be considered as part of the 20% of all County buildings to be audited in 2009 for potential GESPC in keeping with the “Green Print” resolution.  DTPW requested proposals from the 3 qualified ESCOs to perform the Technical Energy Audits (TEA) in 2009.

In the September 2008 County Board cycle, the County Board approved a funding source for conducting the TEAs for the County-owned buildings listed in the report. Johnson Controls Inc. (JCI) performed TEAs at the Children’s Court Center, Fleet Management and the Parks Administration building in addition to revisiting the ZOO.  AMERESCO performed TEAs at the Sports Complex in Franklin, the Boys & Girls Club in Sherman Park, Transit Fleet Maintenance and Administration, the Marcus Center, the Charles Allis and Villa Terrace Museums in addition to revisiting the King and Kosciuszko Community Centers, Washington Park Boat House, Wilson Park Ice Arena and the Noyes and Pulaski indoor pools.  Honeywell performed TEAs at the City Campus, the 5 Senior Centers and the 2 Wil-O-Way facilities in addition to revisiting the Courthouse and the Criminal Justice Facility.

Subsequently, a Phase 2 Guaranteed Energy Savings Performance Contract (GESPC) was awarded to Honeywell at the Courthouse Complex.  The work is complete.  Also, a Phase 2 GESPC was awarded to JCI at the Children’s Court Center and Fleet Management buildings on the County Grounds. The work is nearing completion.  A Phase 2 GESPC is currently being negotiated with AMERESCO at the Sports Complex in Franklin, the Boys & Girls Club in Sherman Park, Transit Fleet Maintenance and Administration and the Wilson Park Ice Arena.

In March 2011, the County Board authorized DTPW to assign to JCI the TEA and development of a GESPC proposal for City Campus, the 5 Senior Centers, the 2 Wil-O-Way facilities and the indoor pools at Pulaski Park and Noyes Park based on JCI’s excellent previous work at the Zoological Gardens and in order to expedite the implementation of Energy Conservation Measures (ECMs) at these other facilities.  The preliminary results of these TEAs have been submitted.  While there are energy savings to be achieved at each of the facilities, the portion of the GESPC proposal for City Campus does not meet the 10 year simple payback criteria used in borrowing the implementation funding.

In August of 2011, the County Board authorized DTPW to assign JCI to conduct a Technical Energy Audit (TEA) for the buildings at the County Correctional Facility South (CCFS).

The TEA by JCI was completed in February of 2012.  The audit contains a preliminary program development for the facilities in the assigned building grouping.  The ESCO indicated that they believe there is more than enough energy and water use savings among the buildings they audited to pay for the implementation or construction of the Energy Conservation Measures (ECMs) recommended in the program development

The TEA included a Guaranteed Energy Savings Performance Contract (GESPC) project development scenario.  The TEA contract commits Milwaukee County to enter into a GESPC if the ESCO provides, to the satisfaction of the project team, that the program developed illustrates that energy and water use savings can be attained to meet the County’s terms.  The cost of the work to generate the TEA will be rolled into the cost of the GESPC.  Once this provision has been met by the ESCO, should Milwaukee County decide not to proceed with a GESPC, the County is required to reimburse the ESCO for expenses actually incurred during the Technical Energy Audit Contract.  Considering the square footage of the building list in this contract, this reimbursement could amount to a total of $55,000.

The details of the implementation of the Energy Conservation Measures (ECM) at each facility and standard contract terms and conditions for the GESPC contract have been reviewed and tentatively agreed to by the ESCO and County staff, including the Sheriff, AE&ES, Corporation Counsel, Risk Management and DAS Fiscal personnel.

A summary of the scope of work and proposed costs for the JCI proposal is attached.  The estimated implementation cost is $ 1.8 million.

DAS Fiscal Affairs plans to submit an additional informational report to the County Board in July of 2012 to provide a summary of the “due diligence” analysis performed by DAS for this GESPC proposals.

The current schedule for this process is as follows:

Energy Performance Contract (GESPC) Phase 2, Part B timeline is as follows:

Recommendation to County Board on GESPC Contracts – DAS-FM	June  2012

Approval contingent on the satisfactory “Due Diligence” by DAS-Fiscal

“Due Diligence” Informational Report to County Board – DAS-Fiscal	July 2012

Recommendation of GESPC Financing to County Board – DAS-Fiscal	July 2012

Energy Performance Contract (GESPC) Implementation – DAS-FM	August 2012

Milwaukee County’s goal is 25% DBE subcontractor participation on any subsequent GESPC to be awarded as an outcome of this contract.  GESPC documents will contain pertinent and current DBE, AA and EEO policy requirements.  The specified DBE participation forms will be received and approved by the CBDP office prior to GESPC award by the County.

# RECOMMENDATION

The Director of AE&ES respectfully submits a recommendation to the County Board to adopt a resolution that provides the following:

Authorization for the Director of AE&ES to prepare, review, approve and execute all contract documents as required to hire JCI, an ESCO previously approved by the County Board, to provide Phase 2 – Part B Guaranteed Energy Savings Performance Contracting (GESPC) to repair and renew Milwaukee County building infrastructure based on the energy audits performed at selected County facilities.  This authorization is contingent on the satisfactory “Due Diligence” performed by DAS on each GESPC proposal.

Prepared by:  Gregory G. High

Approved by:

___________________________

Gregory G. High

Director, AE&ES Section, DAS-FM

Attachment:	Scope of Work for JCI proposed GESPC

cc: 	Chris Abele, Milwaukee County Executive

Amber Moreen, Chief of Staff, County Executive’s Office

Tia Torhorst, County Executive’s Office

Craig Kammholz, Fiscal and Budget Administrator, DAS

Pam Bryant, Capital Finance Manager

Vince Masterson, DAS- Fiscal

Sheriff David Clark

Major Nancy Evans, Office of the Sheriff

Jon Priebe, Office of the Sheriff

Shawn Sullivan, Office of the Sheriff

Jodi  , County Board Staff