File No. 12-901

(ITEM           )  From the Interim Director, Department of Transportation, requesting authorization to execute an Amendment to a Memorandum of Understanding (MOU) with the Wisconsin Department of Transportation for the land acquisition and the functional replacement of the Milwaukee County Greenhouse Facility located at 10340 West Watertown Plank Road in City of Wauwatosa, by recommending adoption of the following:

A RESOLUTION

WHEREAS, resolution File Number 12-356 was adopted by the County Board on May 24, 2012, authorizing the Director of the Department of Transportation to enter into a Memorandum of Understanding (MOU) dated May 29, 2012, with the Wisconsin Department of Transportation (WisDOT) for the purchase of land needed for the construction of the extension of Swan Boulevard as part of the Zoo Interchange reconstruction and the replacement of the greenhouse facility located thereon; and

WHEREAS, funding for said replacement greenhouse facility was to be provided by WisDOT, however, costs for increases in capacity or betterments, in comparison to the current facility, was to be paid by the County; and

WHEREAS, the purchase of land was successfully negotiated and closed for $1,100,000 on October 11, 2012; and

WHEREAS, pursuant to Section 5(h) of the MOU, Milwaukee County provided two (2) bids for the construction of the new greenhouse facility, but WisDOT timely rejected both bids due to unusually high costs likely resulting from much of the construction time occurring over the winter season; and

WHEREAS, staff has successfully negotiated with WisDOT to extend the construction completion date to ease the difficulty of scheduling the many components of the construction and limit construction during the winter season; and

WHEREAS, the components of the First Amendment to the MOU are as follows:

- County has formally rejected all bids submitted, pursuant to Paragraph 5(h).

- County to amend the bid package to add five additional months to complete construction (now by August 31, 2013) and provide a $1,000 per day incentive for early completion ($30,000 max).

- Bid documents to be available by October 31, 2012, with bids to be submitted by November 28, 2012.

- County will deliver to WisDOT a copy of all bids received by November 30, 2012.

- Within five days of receipt of at least two qualified bids, WisDOT shall approve one bid.

- WisDOT will not pay $100,000 of material betterment in the replacement greenhouse under Paragraph 8 of the MOU.

- WisDOT shall pay up to $115,000 for plants and greenhouse materials needed for the Summer, Fall, and Holiday shows during the interim period between the closing of the existing greenhouse and opening of the new greenhouse provided the date of occupancy is on or before August 31, 2013.

- WisDOT shall pay any additional moving costs incurred during the interim period.

; now, therefore,

BE IT RESOLVED, that the Interim Director of the Department of Transportation is hereby authorized to execute the above-described Amendment to the Memorandum of Understanding (MOU), and he, or the appropriate County staff person, is authorized to undertake the steps necessary to implement the First Amendment to the MOU.

jlm

11/28/12

H:\Shared\COMCLERK\Committees\2012\Dec\TPW\Resolutions\12-901.doc