# DAS – Facility Management Division

# 2013 Facility Assessment Program Planning Schedule

(Attach A-2)

| Program Task Description | Required Action and Status |
| --- | --- |
| January Develop Facility Assessment Team Position Descriptions and submit to Human Resources. Finalize VFA’s contract to Assess the condition of CATC and Childrens Court Center. April Review VFA’s Draft Assessment Report on CATC and Childrens Court Center. Review Final Assessmernt Report on CATC and Childrens Court Center. May Interview and select Assessment Team Candidates. June Formulate Assessment Team members specific duties and Responsibilities Develop Scope of Work to Re-assess the condition of the Courthouse Complex. July Prepare Couthouse Complex Facility Assessment contract with VFA. August Review Courthouse Complex Assessment Draft Report for each building. | - Complete - Contract Approved on 01/23/13, Inspections scheduled for mid-March. - Review with FM Units and provide VFA review comments and recommendations. - Approve Final Report and process VFA’s contract close-out. - Review with Facility Management and coordinate 5 year action plan. - Review and discuss Annual Inspection Policy and Procedures with Assessment Team and organize inspection requirements for each member - Prepare a request for proposal with VFA to assess the Courthouse Complex with FM’s Assessment Team. - Implement process for contract approval and develop project schedule with VFA and FM Assessment Team. - Review draft reports with FM Unit and Assessment Team. Coordinate with VFA. |

| Program Task Description | Required Action and Status |
| --- | --- |
| September Review Final Courthouse Complex Assessment Report. Re-assess the condition of Historical Society Facility Oct. – Dec. Re-assess MCTS Facilities. | - Approve final report and implement process to close-out VFA’s contract. - Review existing/new deficiencies with Facility Management and coordinate 5 year action Plan. - Schedule Inspection with FM Unit and Assessment Team. - Oversee status update of existing deficiencies, and data entry of new deficiencies. - Review closed deficiency report and existing/new deficiencies with Facility Manager and coordinate 5 year action plan. - Gather facility drawings for each complex and and all project data from past 7 years. - Schedule inspections with Facility Manager and Assessment Team for each complex. |