File No.

(Journal, )

(ITEM *)  Request for authorization to execute a professional services contract amendment with the Joxel Group, LLC for continuation of the implementation of an Electronic Medical Records System for the Department of Health and Human Services – Behavioral Health Division by recommending adoption of the following:

# A RESOLUTION

WHEREAS, the Director of the Department of Health and Human Services (DHHS) and the Director of the Department of Administrative Services – Information Management Services Division (IMSD) are requesting authorization to amend the professional services contract with the Joxel Group, LLC (TJG) in order to continue the implementation of the Electronic Medical Records (EMR) system for the Department of Health and Human Services (DHHS) – Behavioral Health Division (BHD); and

WHEREAS, Capital project WO444 - Electronic Medical Records System (EMR) was adopted in the 2010 Capital Improvement Budget and IMSD was appointed project lead on this initiative; and

WHEREAS, the EMR project is broken down into four phases including Phase 1 – Planning and Design, Phase 2 – Request for Proposal (RFP) Process and Vendor Selection, Phase 3 – Implementation, Phase 4 – Closeout and Audit; and

WHEREAS, the Joxel Group (TJG), a certified DBE vendor, was competitively awarded a professional services contract to provide both program and project management services for the EMR initiative; and

WHEREAS,  TJG has completed Phase 1, Phase 2 and is currently in the third stage of the Implementation Phase of the EMR project; and

WHEREAS, IMSD, TJG and BHD began Phase 3 – Implementation in January 2012.  The approach is comprehensive and, due to the complexity of process integration and change management, is anticipated to continue through December of 2014; and

WHEREAS, implementation, to date, has been successful and on December 3, 2012, the Crisis Services Division within BHD (Psychiatric Crisis Services, Observation, and the Access Clinic) went “live” with the new EMR system and in October 2013, the Crisis Stabilization as well as the Acute Inpatient Services went “live;” and

WHEREAS, the next and final stage of Phase 3 – Implementation will be the conversion of Community Service programs, Day Treatment, and the Contracted Service programs; and

WHEREAS, the project team is leveraging national best practices for the Community Service programs; and

WHEREAS, DHHS and IMSD are requesting the authority to amend the existing TJG professional services agreement by $615,000 for the continuation of the project; now, therefore,

BE IT RESOLVED, that the Director of the Department of Health and Human Services and the Director of the Information Management Services Division, or their designees, are hereby authorized to execute a professional services amendment with the Joxel Group, LLC for continuation of the implementation services of the Electronic Medical Records (EMR) solution for BHD.