From the Committee on Transportation, Public Works and Transit

File No. 14-*

(Journal, *)

(ITEM NO. *)  From the Director of the Department of Administrative Services (DAS), requesting authority to execute a fee increase for an existing professional service agreement with GAI Consultants, Inc. to provide professional services to complete construction documents, bidding services, and construction oversight for 2013-14 Adopted Capital Project WP280 - Menomonee River Parkway Reconstruction, by recommending adoption of the following:

# A RESOLUTION

WHEREAS, implementation of 2013 Wisconsin Act 14 with regard to purchase of professional service agreements (under the Milwaukee General Ordinance Chapter 56) for Capital projects requires County Board approval to award the initial agreement, or fee extension(s) to the original agreement, when the total contractual fee exceeds $300,000; and

WHEREAS, the Director of the DAS is requesting authorization to execute a fee increase to an existing professional service agreement with GAI Consultants, Inc. to provide professional design services for 2013-14 Adopted Capital Project WP280 – Menomonee River Parkway Reconstruction; and

WHEREAS, the Menomonee River Parkway capital project was initiated in the 2013 Capital Budget, and

WHEREAS, on July 18, 2013, Milwaukee County Department of Administrative Services issued a Request for Proposals (RFP) for qualified firms to provide engineering, planning and design services related to the reconstruction of 4.6 miles of the Menomonee River Parkway including green infrastructure, and

WHEREAS, GAI Consultants, Inc was selected to complete the programming and schematic design for the project and Milwaukee County entered into a contract with the consultant on 11/18/13, and

WHEREAS, per the RFP, upon acceptance of the schematic design, Milwaukee County had the option to retain the same consultant to complete the construction documents, bidding services, and construction oversight, and

WHEREAS, the County entered into an agreement with GAI Consultants for only Phase 1 final design, bidding services, and construction oversight from W. Burleigh Street to W. Congress Street on 5/2/14, and

WHEREAS, During the final design for Phase 1 construction, additional design services outside the original scope were necessary to complete the design resulting in a fee increase request for Phase 1, and

WHEREAS, Since GAI Consultants has performed well and the remaining required consultant services are within the original RFP scope of services, Milwaukee County intends to  extend the current professional services agreement with GAI Consultants to complete the construction documents, bidding services, and construction oversight for Phase 2 of the project, located between Church Street and W. Burleigh Street, and

WHEREAS, The total fee increase for additional Phase 1 professional services and proposed Phase 2 professional services is $304,231.00, which will result in a total adjusted professional services agreement value of $550,437.00, now therefore

BE IT RESOLVED, that the County Board of Supervisors does hereby authorize the DAS Director to extend the current contract with GAI Consultants to address a fee increase for the Menomonee River Parkway Reconstruction Phase 1 design services, and to complete the construction documents, bidding services, and construction oversight for the Menomonee River Parkway Reconstruction Phase 2 improvements, which results in an adjusted professional agreement value of $550,437.00.