File No.

(Journal, )

(ITEM NO.    )  From the Department of Administrative Services - Economic Development Division, requesting authorization to enter into an Amended and Restated Development Agreement and an Agreement to Implement Development of Phase 3 as it relates to the continued development of Park East Block 26, East of the Milwaukee River.

A RESOLUTION

WHEREAS, pursuant to CB Resolution 12-474, Park East Two, LLC (“New Developer”) took over the development of Phases 1 and 2 of Park East Block 26 from Park East Square, LLC (“Original Developer”) in August of 2012; and

WHEREAS, the transaction was memorialized with several agreements: namely, a Development Agreement for Phases 1 and 2 (“2012 Development Agreement”), and Agreement to Implement the Development Agreement for Phases 1 and 2 (“2012 Agreement to Implement”); and

WHEREAS, at the time, the right to develop Phase 3 of Block 26 was retained by the Original Developer, subject to the original development agreement dated December 21, 2007 and amended six times thereafter, most recently on October 25, 2011 (“Original Agreement”); and

WHEREAS, Original Developer now desires that Phase 3 be taken over by New Developer.  Because Original Developer retains the right to develop Phase 3, an amendment to the 2012 Development Agreement I necessary to incorporate Phase 3 therein, as is an Agreement to Implement Phase 3; and

WHEREAS, to date, New Developer has completed Phase 1 of Block 26, which includes 104 market rate apartments and 7,045 square feet of retail space and parking; and

WHEREAS, New Developer plans to develop Phase 2 and Phase 3 sequentially, financing the phases together; and

WHEREAS, because the 2012 Development Agreement governs Phases 1 and 2 of Block 26, but only Phase 1 is complete, County proposes an Amended and Restated Development Agreement to incorporate Phase 3 therein; now therefore,

BE IT RESOLVED, that the County Executive and County Clerk, and/or their designees, have the authority to execute and record, as appropriate and after Corporation Counsel approval, the attached Amended and Restated Development Agreement and Agreement to Implement Phase 3 of Park East Corridor Block 26 and any and all documents set forth therein required to implement the intent of this resolution; and

BE IT FURTHER RESOLVED, Phase 2 will add 82 units along N. Milwaukee Street, including a mix of studios, one-bedroom units (some with dens), two-bedrooms and townhomes; and

BE IT FURTHER RESOLVED, Phase 3 will consist of 64 units and an additional 4,700 square feet of retail space fronting Ogden Avenue; and

BE IT FURTHER RESOLVED, the schedule for each Phase shall be as follows:

PHASE 2

Project Commencement Date: 			09/01/2016

- Commencement of Excavation

Excavation Completion Date: 			11/01/2016

- Completion of Excavation and

Commencement of Construction

Project Completion Date:				03/01/2018

- Completion of Construction

Total: 18 months

PHASE 3

Project Commencement Date: 			01/01/2017

- Commencement of Excavation

Excavation Completion Date: 			03/01/2017

- Completion of Excavation and

Commencement of Construction

Project Completion Date:				07/01/2018

- Completion of Construction

Total: 18 months