COUNTY OF MILWAUKEE

INTEROFFICE COMMUNICATION

DATE:	April 25, 2016

TO:			Chairman Theodore Lipscomb, Sr., Milwaukee County Board of Supervisors

# FROM:		Greg High, Director, AE&ES Section, DAS-FM Division

SUBJECT:	Fee Increase of Professional Services Agreement Exceeding $100,000 for Capital Project WP203 –Kosciuszko Community Center HVAC Renovations

# POLICY

Implementation of 2013 Wisconsin Act 14 with regard to purchase of professional service agreements (under the Milwaukee General Ordinance Chapter 56) for Capital projects requires County Board approval to award the initial agreement, or fee extension(s) to the original agreement, when the total contractual fee exceeds $100,000.  The Director of the DAS is requesting authorization to execute a fee increase to an existing professional service agreement with Miller Engineering Information Technologies Group Inc. to provide professional design services for the adopted 2014 Capital Project WP203 – Kosciuszko Community Center HVAC Renovations.

# BACKGROUND

The capital project WP203 – Kosciuszko Community Center HVAC Renovations was initiated in the 2014 budget for the design and contract document preparation of the entire HVAC system replacement.  In May, 2014, Architecture, Engineering and Environmental Services Section (AE&ES) of DAS-FM issued a Request of Proposals (RFP) for qualified firms to provide engineering, planning and design services related to the Kosciuszko Community Center HVAC System renovation.  Miller Engineering Information Technologies Group Inc. was selected as the most qualified consultant and Milwaukee County entered into a contract with them on 8/27/14.  The consultant scope of services included schematic design, design development, contract bid document preparation, bidding services and construction oversight for a fee of $122,400.  This requested additional scope of work includes further design work for unforeseen site conditions.   The construction will start in 2017 pending approval of the 2017 capital request.  A spreadsheet is attached detailing the scope of services to complete the project.

The total fee increase for the additional professional services is $20,258.50, as shown below.  The total adjusted contract agreement value is $142,658.50

FEE BREAKDOWN:

Original Fee plus Allowance:

1. Phase 1&2 Basic Services Compensation	$118,900.00

2. Phase 1&2 Reimbursable Allowance (NTE)	$3,500.00

3. Phase 1 Fee Plus Allowance	$122,400.00

This Fee Increase plus Allowance (NTE):

1. Phase 1&2 Basic Services Compensation	$20,258.50

2. Phase 1& 2 Reimbursable Allowance (NTE)	$0.00

3. Total	$20,258.50

Revised Maximum Allowable Fee plus Allowance:

1. Basic Services Compensation (NTE)	$139,158.50

2. Reimbursable Allowance (NTE)	$3,500.00

4. Fee Plus Allowance (NTE)	$142,658.50

The adopted 2014 capital budget included funds for planning and design of Capital Project WP203 – Kosciuszko Community Center HVAC Renovations.  There are sufficient funds in the current WP203 capital budget to award the requested fee increase to Miller Engineering.

RECOMMENDATION

The Director of the DAS respectfully requests authorization to execute a fee increase to an existing professional service agreement with Miller Engineering Information Technologies Group Inc. for an added scope of work to include further design for unforeseen site conditions.  This results in an adjusted professional agreement value of $142,658.50.

Prepared by:	Vijay Mehta, Project Manager, AE&ES, DAS-FM

___________________________

Gregory G. High. P.E., Director

AE&ES Section, DAS-FM Division

Department of Administrative Services

Attachment:	Fee Increase Approval

Cc:	Chris Abele, County Executive

Raisa Koltun, Chief of Staff, County Executive’s Office

Kelly Bablitch, Chief of Staff, County Board

Teig Whaley-Smith, Director, Department of Administrative Services

Steve Kreklow Fiscal & Budget Director, DAS

Vince Masterson, Fiscal & Strategic Asset Coordinator, DAS

Pamela Bryant, Capital Finance Manager, Comptroller’s Office

Justin Rodriguez, Capital Finance Analyst, Comptroller’s Office