File No. 16-673

# A RESOLUTION

(ITEM		) From the Director, Facilities Management Division, Department of Administrative Services, providing a status update on Phase II of the Milwaukee County Courthouse Planning Program and requesting authorization to move forward with Phase III

WHEREAS, the State of Wisconsin First Judicial District, Milwaukee County Transportation, Public Works and Transit Committee, County Executive and Consolidated Facilities Planning Steering Committee, identified a need to develop a Strategic Facilities Master Plan to better support the Milwaukee County Circuit Courts and their operations contained within the Historic Courthouse, Criminal Justice Facility, Public Safety Building, and Vel R. Phillips Juvenile Justice Center; and

WHEREAS, this need was generated from widespread concern regarding the safety, security, and deferred maintenance associated with these facilities; and

WHEREAS, it is widely recognized that a status quo solution for the delivery of Milwaukee County services out of these facilities is not a viable option for the future; and

WHEREAS, because this undertaking would require significant public investment and directly impacts numerous County stakeholders, the Consolidated Facilities Planning Steering Committee created an Advisory Group to oversee the mission, vision and priorities of the planning program, validate the need, as well as monitor progress and communication strategies; and

WHEREAS, the makeup of this Advisory Group consists of representatives from the State of Wisconsin 1st Judicial District, Milwaukee County District Attorney’s Office, Milwaukee County Sheriff’s Office, Clerk of Circuit Courts, County Board of Supervisors, and Department of Administrative Services; and

WHEREAS, the vision of all phases of the Milwaukee County Courthouse Planning Program addresses the following five ideals:

- “Reflects a Culture of Quality, Efficiency and Innovation”

- “Provides a Safe and Secure Environment”

- “Is Fiscally and Environmentally Sustainable”

- “Includes a Healthy Learning Environment”

- “Operates as Part of a Cooperative Regional System”;

and

WHEREAS, due to the project’s complexity, it was divided into five phases. The phases vary in duration and a specific phase may last multiple years depending on the workload and funding levels available to support the effort. The mission of the five phases are:

I. Identify a consolidated, redesigned space for the people working in and served by Milwaukee County Courts; and identify the highest and best use of the Milwaukee County Courthouse.

II. Define a consolidated, redesigned space for the people working in the areas of non-court functions within the Milwaukee County Courthouse and Public Safety Building. Establish existing conditions and identify opportunities for increased efficiencies.

III. Determine ultimate space locations for all Departments associated with Phases I and II. Complete space programming, designing and build outs for swing space required for completion of Phases IV and V.  Determine preferred ownership, financing, and delivery methods for interim and ultimate solutions.

IV. Complete planning, programming, and design of the new Criminal Courthouse and other required facility improvements.

V. Construct a new Milwaukee County Criminal Courthouse, complete other required facility improvements and relocate Departments to ultimate locations;

and

WHEREAS, Phase I of the Milwaukee County Courthouse Planning Program, completed and presented in March 2016, considered the Milwaukee County Courthouse, the Public Safety Building, and the Vel R. Phillips Juvenile Justice Center; and

WHEREAS, the Milwaukee County Courthouse, opened in 1932, is an iconic, twentieth-century classical design structure with over 700,000 square feet of floor space, is listed on the National Register of Historic Places, consists of courtrooms and related support offices, County government offices, and mechanical, storage and maintenance spaces, and Phase I of the Milwaukee County Courthouse Planning Program determined that the Milwaukee County Courthouse earned an overall space component quantity and quality score of 3.9 (on a scale of 1 to 10) based primarily on the hazardous prisoner movement for the Criminal Courts and overcrowded conditions for the Family Courts; and

WHEREAS, the Public Safety Building, opened in 1930 with almost 300,000 square feet of floor space, consists of courtrooms and related support offices, District Attorney offices and Sheriff’s Department offices, and Phase I of the Milwaukee County Courthouse Planning Program determined that the Public Safety Building earned an overall space component quantity and quality score of 2.8 (on a scale of 1 to 10) based on overcrowding, poor physical conditions within the facility, lack of consolidation and adjacencies, and the estimated costs of required structural, mechanical, electrical, plumbing and public access upgrades to meet modern code; and

WHEREAS, the Vel R. Phillips Juvenile Justice Center, opened in 1962 with over 260,000 square feet of floor space, consists of juvenile courtrooms and related support offices, juvenile detention facilities and related support spaces, and Phase I of the Milwaukee County Courthouse Planning Program determined that the Vel R. Phillips Juvenile Justice Center earned an overall space component quantity and quality score of 5 (on a scale of 1 to 10) and considering modest renovations to achieve recommended standards; and

WHEREAS, Phase I of the Milwaukee County Courthouse Planning Program recommended that the Historic Courthouse should be re-purposed such that criminal court functions are relocated to a different facility. Furthermore, the Historic Courthouse should be improved to better serve the needs of civil, probate and family court functions, and potentially other County departments based on current and projected programming; and

WHEREAS, Phase I of the Milwaukee County Courthouse Planning Program developed programmatic cost estimates for construction of a new criminal courthouse, to be located at either the site of the Public Safety Building or on property currently owned by Milwaukee County and leased for surface parking at the intersection of North 6th Street and West State Street; and

WHEREAS, the scope of Phase II of the Milwaukee County Courthouse Planning Program consists of verifying space needs for functions other than courtroom and related support spaces, recommending appropriate space planning, recommending potential re-use of all or a portion of the Public Safety Building, recommending swing space scenarios, and investigating potential siting options for new facilities; and

WHEREAS, potential ownership model options for the Milwaukee County Criminal Courthouse and swing space include both County ownership and leasing, and the swing space requirements for court functions would not be suitable in typical office building layouts and will require significant alterations and improvements; and

WHEREAS, the Milwaukee County Criminal Courthouse will require substantial investment by the taxpayers in the form of amortized financing, potentially including public financing or private financing through a public-private partnership (P3) delivery method, or some combination thereof; and

WHEREAS, commonly utilized project delivery methods available to Milwaukee County include design-bid-build, design-build (with State approval), public-private partnership (P3), and Construction Manager at risk (CMAR); and

WHEREAS, the Milwaukee County Courthouse Planning Program has been and will remain in alignment with Milwaukee County capital project policies; and

WHEREAS, the Milwaukee County Courthouse Project Final Report dated February 8, 2016 prepared by HGA, Justice Planning Associates, Inc., and IBC Engineering Services, Inc. recommended Option 1B, with an estimated conceptual cost of $184 million, for the construction of a new Criminal Courthouse on the existing site of the Safety Building, which does not include other potentially significant costs, such as swing space costs, relocation and tenant improvement costs, and improvements to the Historic Courthouse; and

WHEREAS, no funding for the implementation of Option 1B is being requested at this time because the conceptual cost estimate for the demolition of the Safety Building and construction of the new criminal courthouse will be refined as a part of Phase III of the Courthouse Complex Planning Program; now, therefore

BE IT RESOLVED, due to existing safety, security, and maintenance concerns established as part of Phase I associated with the County’s Courthouse Complex facilities, the Facilities Management Division should develop implementation strategies to recapitalize the Complex; and

BE IT FURTHER RESOLVED, that the Public Safety Building should be, at a minimum, substantially demolished; and

BE IT FURTHER RESOLVED, that criminal court functions shall ultimately be relocated to a new Criminal Courthouse, to be constructed at the site of the existing Public Safety Building; and

BE IT FURTHER RESOLVED, that the Historic Courthouse should be improved to realize the Phase I strategic goals of safety, security and highest and best use; and

BE IT FURTHER RESOLVED, that the Vel R. Phillips Juvenile Justice Center should continue operating in its current location and manner for the foreseeable future. This does not eliminate future relocation planning when directed by County Leadership, but establishes priorities regarding this specific program towards the downtown Courthouse Complex and its higher priority needs; and

BE IT FURTHER RESOLVED, that the existing maintenance requirements of the Historic Courthouse and Public Safety Building will continue to require extensive funding for the safety and security of the building occupants until the Complex is recapitalized; and

BE IT FURTHER RESOLVED, that Phase III of the Milwaukee County Courthouse Planning Program, budgeted for $500,000 in the 2017 Capital Improvements Budget and likely to extend through 2018, shall include recommendations for the appropriate space programming, swing space coordination, ownership, financing, and project delivery method strategies, as well as long-term operation and maintenance requirements to facilitate sustainable occupancy of the new criminal courthouse; and

BE IT FURTHER RESOLVED, that conceptual costs for implementing the Milwaukee County Courthouse Planning Program, such as construction of a new criminal courthouse, real estate and move management, swing space acquisition and coordination, and improvements to the Historic Courthouse, will be developed at the highest priority in Phase III of the Milwaukee County Courthouse Planning Program; and

BE IT FURTHER RESOLVED that Phase III of the Milwaukee County Courthouse Planning Program shall include assistance from a broad based group of consultants including those with expertise in judicial planning, communications, architecture, engineering, construction and real estate, with experience in planning for and design of public municipal facilities, specifically courts, of a similar size while maintaining continuity of operations; and

BE IT FURTHER RESOLVED that the scope of Phase III of the Milwaukee County Courthouse Planning Program shall include the following detailed tasks:

Validate essential and preferred operating adjacencies from Phases I and II.

Define short and long-term reuse scenarios for the Historic Courthouse, based on its highest and best use.

Define short and long-term administrative space needs that exceed the Criminal Courthouse and Historic Courthouse capabilities to support.

Develop scenarios for interim and permanent relocation of Public Safety Building occupants.

Develop scenarios for interim and permanent relocation of Historic Courthouse occupants, as required to facilitate the highest and best use of the Historic Courthouse.

Investigate potential permanent and temporary (swing space) locations for identified components (may include site visits with judicial officers or others).

Continue research and recommend new criminal courthouse ownership, financing, and project delivery method strategies.

Refine conceptual cost ranges for demolition of the Public Safety Building, construction of a new criminal courthouse, real estate and move management, swing space acquisition and coordination, and improvements to the Historic Courthouse.

; and

BE IT FURTHER RESOLVED that the 2017 Phase III effort of the Milwaukee County Courthouse Planning Program may competitively seek and retain a consultant who will finalize the Courthouse Complex master space plan and develop implementation strategies and options to present to the County Board for review and approval.