# File No. 19-796

From the Office of Corporation Counsel requesting authorization to settle a breach of contract claim filed by Innovative Masonry Restoration, LLC against Milwaukee County related to a 2018-2019 construction project whereby repairs were made to the tunnel at Milwaukee County Courthouse, by recommending adoption of the following:

A RESOLUTION

WHEREAS, in January of 2018, Milwaukee County contracted with Innovative Masonry Restoration LLC (“IMR”) to complete a construction project involving tunnel repairs at the Milwaukee County Courthouse (the “Project”); and

WHEREAS, IMR filed a federal lawsuit against Milwaukee County on November 30, 2018, E.D. Wis. Case No. 2018-CV-001877, alleging breach of contract based on an alleged refusal of Milwaukee County to make payments to IMR of price adjustments allegedly required by the contract for work completed and alleging damages of approximately $200,000 plus interest; and

WHEREAS, since the lawsuit was filed, the parties have worked diligently with a mediator to come to a settlement agreement; and

WHEREAS, the parties have come to an agreement whereby Milwaukee County and IMR compromised on the price adjustments for the work performed to be the sum of $120,000; and

WHEREAS, IMR will continue the tunnel repairs and Milwaukee County will continue to pay IMR’s pay applications/invoices until the completion of the Project; and

WHEREAS, the $120,000 in settlement funds would be absorbed within the Project’s capital budget, which is administered by DAS, and the Project remains within its budget even with payment thereof; and

WHEREAS, a settlement of this dispute facilitates completion of the Project for the benefit of Milwaukee County and provides IMR with the amount due under its contract with Milwaukee County; and

WHEREAS, the Office of Corporation Counsel recommends this settlement; and

WHEREAS, the Committee on Judiciary, Safety and General Services approved this settlement at its October 24, 2019 meeting by a vote of _____; now, therefore,

BE IT RESOLVED, that the Milwaukee County Board of Supervisors hereby approves the $120,000 settlement with IMR consistent with the board report and fiscal note contained in this file; and

BE IT FURTHER RESOLVED, that the Milwaukee County Board of Supervisors hereby authorizes the County Executive, Office of the Comptroller, County Clerk, Corporation Counsel, and any other Milwaukee County official deemed necessary to prepare and execute all documents, instruments, agreements or otherwise, and to perform all actions necessary to complete the settlement with IMR.