# AGREEMENT BETWEEN

# THE WISCONSIN DEPARTMENT OF TRANSPORTATION

# AND

# THE MILWAUKEE COUNTY OFFICE OF THE SHERIFF

State Project I.D. 1228-22-93

CONTRACT NO. 1

2021 Traffic Mitigation

I-43 URT, Milwaukee Project

This agreement made and entered into between the Wisconsin Department of Transportation (DEPARTMENT) and the Milwaukee County Office of the Sheriff (COUNTY), to provide for services as described herein. The Wisconsin Department of Transportation and Milwaukee County Office of the Sheriff are partnering during the I-43 URT Milwaukee Project (PROJECT) to provide assistance for full freeway roadway closures, rolling closures, dedicated law enforcement representation, law enforcement representation at project and scheduling meetings, for safety of the traveling public as requested by the department, quick clearance of incidents, and to ensure that emergency response capabilities are not adversely affected by roadway reconstruction.

The DEPARTMENT advises implementation of a comprehensive and cost-effective transportation management plan that will help ensure the safety, accessibility and mobility for the traveling public in the PROJECT area. The PROJECT area is defined as interstate IH 43 from West Capitol Drive on the south to 2100 ft north of West Hampton Avenue on the north, including ramps (N Green Bay Avenue, W Fiebrantz Avenue, N Port Washington Road, and W Hampton Avenue) within the 1.462 mile project corridor.

To provide assistance to the PROJECT, the DEPARTMENT will provide $240,111.90 to the COUNTY as specified in Attachment A: Milwaukee County Office of the Sheriff - Cost Estimate. In turn, the COUNTY will provide planning, coordination and staffing services (as outlined below) to stay informed of PROJECT roadway closures and construction progress for approximately a 1-year period commencing as early as May 1, 2021 and ending on December 31, 2021.  Additional contracts will be executed at the end of year 2021 for year 2022 services and at the end of year 2022 for 2023 services.

The COUNTY shall provide a sheriff deputy patrol, properly trained in work zone safety and mobility.

The monies provided by this agreement will allow for dedicated staff to assist in:

- Being on-call to the DEPARTMENT’s Project Manager and the DEPARTMENT’s contractors to perform these duties:

  - 2021 Construction

    - Full freeway overnight closure assistance for I-43 URT Milwaukee Project.

    - Rolling closures assistance for I-43 URT Milwaukee Project.

    - Dedicated 16/7 law enforcement representation for I-43 URT Milwaukee Project on 1st and 2nd shifts, with as needed on 3rd shift.

    - Dedicated mobile phone for the duration of the mitigation contract.

The COUNTY shall provide patrol staff billed at the Deputy Sheriff straight time with an overhead included hourly rate of $55.39 per hour in 2021 and $60.36 per overtime hour in 2021. The project wage and benefit rate includes retirement, FICA and communication costs.

Basis of Payment

The COUNTY shall charge actual costs incurred and attributable to the work performed and described above under this agreement to the DEPARTMENT. The DEPARTMENT will provide to the COUNTY reimbursable funding for these functions in the total amount of $240,111.90. Billings shall be directed by the COUNTY to the attention of Steven Kuhl, Wisconsin Department of Transportation, Southeast Region, 141 NW Barstow Street, P.O. Box 798, Waukesha, WI 53187-0798 and will include a statement of expenses supported by a description of items and services provided and expended. The DEPARTMENT shall pay the billings promptly upon receipt thereof.

# Notifications

Other correspondence and notifications required under this agreement shall be given as follows:

Notice to the County:	Captain Charles Stowers

Milwaukee County Sheriff’s Office

10320 W. Watertown Plank Road

Wauwatosa, WI 53226

(414) 454-4089

charles.stowers@milwaukeecountywi.gov

Notice to the Department:	Steven Kuhl, PE

Southeast Freeway Project Manager

WisDOT SE Region

141 NW Barstow

Waukesha, WI  53187-0798

(414) 531-6932

steven.kuhl@dot.wi.gov

Signatures:

# This agreement may only be amended by a written document signed by each of the parties hereto.

FOR MILWAUKEE COUNTY WISCONSIN:

APPROVED_____________________________________________________________

Risk Management									Date

APPROVED as to Execution________________________________________________

Corporation Counsel									Date

Pursuant to 59.255(2)(e) Wisconsin Statutes

APPROVED_____________________________________________________________

Comptroller										Date

APPROVED_____________________________________________________________

Director, Milwaukee County Department of Transportation				Date

Pursuant to 59.17(2)(b)(4) Wisconsin Statutes

APPROVED_____________________________________________________________

County Executive									Date

Pursuant to 59.42(2)(b)(5) Wisconsin Statutes

APPROVED_____________________________________________________________

Corporation Counsel									Date

FOR STATE OF WISCONSIN:

APPROVED_____________________________________________________________

For the Wisconsin Department of Transportation					Date

APPROVED_____________________________________________________________

Governor, State of Wisconsin								Date

# Attachment A:

# Milwaukee County Office of the Sheriff

Cost Estimate

State Project I.D. 1228-22-93

CONTRACT NO. 1

2021 Traffic Mitigation

I-43 URT Milwaukee Project

|  | SERVICE | HOURLY RATE | HOURS | COST |
| --- | --- | --- | --- | --- |
|  | Assistance with full roadway closures and dedicated law enforcement as needed by the department. | $55.39 | 3600 | $199,404.00 |
|  | Assistance with rolling closures as needed by the department. | $60.36 | 140 | $8,450.40 |
|  | Subtotal |  |  | $207,854.40 |

|  | SERVICE | MILEAGE | MILEAGE RATE | COST |
| --- | --- | --- | --- | --- |
|  | 2021 Patrol Squad | 56100 | $.575 | $32,257.50 |
|  | Subtotal |  |  | $32,257.50 |
| Total Contract Price | $ 240,111.90 |